## Slide 1
ERCOT Retail Market IT Update
Aaron Smallwood
Director, IT Operations
Retail Market Subcommittee
April 7th, 2015

## Slide 2: Recent IT Incidents - Update
MarkeTrak Premature Transition - update
Duplicate Retail Transactions Issue - update
Red Flag on ERCOT.com and Market Notices

## Slide 3: Recent IT Incidents - Update
MarkeTrak Premature Transition Issue
  ERCOT’s MarkeTrak application prematurely transitioned issues of all subtypes on February 4th, 11th, and 24th
  Investigation determined that a database parameter was getting changed by the MarkeTrak application
  We have implemented monitoring for this condition to enable early detection and correction.
  On February 24th , ERCOT implemented a system change to prevent the impact of the database parameter change, should it reoccur
  A report was created and added to the MarkeTrak User Interface to help identify impacted issues (Premature Transition of MarkeTrak Issues)
  ERCOT, nor the software vendor, have been able to recreate the issue in any software environment
  Update: the software vendor is currently building an environment that more closely matches ERCOT’s and will again attempt to recreate the issue. The issue has still not been recreated.

## Slide 4
Premature Transitioning of MarkeTrak Issues
Avg volume of active MarkeTrak Issues - ~6,200
Avg volume of active IAG + IAL + Rescission Issues - ~2,100
Incident Date: | Total Issues Impacted: | IAG + IAL + Rescission Issues Impacted:
2/04/15 | 590 | 485
2/11/15 | 691 | 639
2/24/15 | 636 | 636
Totals | 1,917 | 1,760

## Slide 5: Recent IT Incidents - Update
Duplicate Retail Transactions - on February 17th, from 10:00 – 14:00, ERCOT experienced a Retail Transaction Processing system issue that resulted in duplicate transactions being forwarded to Market Participants
  Find ESIID functionality was intermittent during this timeframe
  ERCOT held Market calls on February 18th and 20th to discuss the issue and remediation
  11,513 duplicate transactions and 1,136 duplicate service orders were created during this timeframe
  Root Cause: While troubleshooting another issue, a second instance of a Retail processing application was started, resulting in the duplicate processing
  ERCOT has taken steps to prevent the reoccurrence of this issue through process and application changes

## Slide 6: Recent IT Incidents - Update
Duplicate Retail Transactions – Status
  Issue caused by several factors:
    Retail Transaction Processing Systems are partially managed by a legacy, homegrown, systems management tool.
    ERCOT has invested in disaster recovery capabilities for the Retail Transaction Processing Systems, and the functionality built into the systems management tool was not modified for a multi-data center systems architecture.
    Functionality built into the tool to assist with previous frequent error conditions still existed within the tool even though the problems had been resolved. The tool was able to recycle, start and shut-down integration adapters.
    During troubleshooting efforts on February 17th, the tool enabled integration adapters at not only the primary, but also the secondary data center, causing the duplicate processes and transactions.

## Slide 7: Recent IT Incidents - Update
Duplicate Retail Transactions – Status
  Steps taken:
    The functionality that started second the data center instance of integration adapters has been removed from the tool
    A second duplicate transaction monitor has been added to the system
    Development underway to incorporate multi-data center architecture.
  ERCOT CIO commissioned a white paper by Operations staff to include:
    Description of the legacy systems management tool
    Status of previous efforts to migrate to an enterprise supported, modern toolset
    Plans and timeline to complete migration to a modern toolset
  Results:
    Functionality of legacy systems management tool includes:
      Monitoring
      Reporting
      Dashboards
      Administrative function enablement

## Slide 8: Recent IT Incidents - Update
Duplicate Retail Transactions – Status
  Remaining functionality to be migrated from legacy to a supported toolset:
    84 monitors
    19 directory monitors
    11 reports
    112 dashboards
    3 business functions
  Target completion by the end of 2015

## Slide 9: Recent IT Incidents - Update
Duplicate Retail Transactions – Status
  New outbound transaction flow monitor
    During the February 17th incident, outbound transactional monitors showed system status as normal.
    Alert did not trigger until sufficient transactions backlogged to reach the defined queue limit.
  April 2015 target to enable early detection of backlogged outbound transactions by reading NAESB database table. Designed to alert with a five to ten minute backlog.
  - also -
  December 2015 target to complete end-to-end pulse functionality for retail transactions.
    System will sit outside of the ERCOT firewall and mimic a market participant’s experience and alert when defined performance criteria are not met.

## Slide 10: Recent IT Incidents - Communication
Red Flag on ERCOT.com
  Functionality is now available and will be used in future service impacting incidents
  Posting of the flag and market notice are manual processes initiated by a support analyst
What happened to it?
  Systems upgrades and staff turnover impacted functionality and usage
Future State:
  Exploring the potential of systems based notification that is not dependent on human interaction to initiate