## Slide 1: TNMP LSE File Delivery Delays
RMS Update
4/7/2015

## Slide 2: Summary of Issues (Feb – Mar 2015)
6 processing delays from 2/23 thru 3/9 requiring Market Notifications.
4 different root causes.
  Equipment failure and subsequent replacement.
  Data collection issue.
  Database contention during VEE and LSE generation.
Initial delay took 35 hours to resolve.
Others were resolved within 10 hours of the 11pm target.

## Slide 3: Immediate Improvements
Engaged External Experts for diagnostics (3/4).
  Implemented a vendor-recommended cleanup script which improved file loading speeds by 50% (3/11).
Improved Reporting/Visibility/Monitoring (3/9).
Adjusted batch scheduling of database maintenance jobs (3/13).
Adjusted job scheduling to eliminate ~4 hours from the LSE processing schedule (3/13).

## Slide 4: Longer-Term Improvements
TNMP understands the increasing market dependence on LSE file delivery. There are additional projects on our 2015 roadmap intended to enhance capability and provide process stability:
Technical and Process Review – End-to-end vendor-led assessment intended to fully optimize the technical and operational processes (9 week effort).
MDMS Archive/Purge – Expected to improve all processing against the MDMS including LSE delivery. Target implementation in mid-June.
CIS Archive/Purge – 11-month project to launch later in 2015.
VEE Enhancements – Intended to bring greater consistency with market standards. Changes to begin being deployed in mid-April.