## Slide 1
MP Online Data Entry - Ph 1
Laura Dronen
Project Manager, ERCOT
ROS
April 2nd, 2015

## Slide 2: MP Online Data Entry – Ph1 Project Objective and Status
Project Objective
MP Online Data Entry - Phase 1 will replace the Resource and Registration Form (RARF) data submittal process with an online interface.
Project Status
Currently in the planning phase
Requirements complete
Working with vendor to finalize their estimates for the SOW
We expect the development phase to begin once NMMS enters into site acceptance testing

## Slide 3: MP Online Data Entry - Prerequisites
Network Model Management System (NMMS) Upgrade is a pre-requisite to MP Online due to:
The NMMS project provides the data security for MP Online
The majority of resources need for MP Online are committed to NMMS
NMMS Upgrade project objective and status:
Project objective: Upgrade NMMS to Common Model Management System (CMMS) and implement key enhancements for user interface (UI) and process improvements as well as complete an environment refresh of all servers, OS and databases
NMMS Upgrade is in the execution phase currently targeting a Q2 2016 go-live following Energy Management System (EMS) Upgrade
ERCOT will be showing NMMS screen shots to Resource Data Working Group (RDWG) in the next quarter