## Slide 1
2014 LTSA Scenario Development Process

## Slide 2: Outline
Overview
Objectives
Process
Timeline

## Slide 3: Overview of the Scenario Review Workshop
LTSA uses a scenario-based analysis
Scenarios are developed based on stakeholder feedback
Scenario development involves
  Review of trends and forecasts for a variety of drivers that influence future of ERCOT grid
  Make fact based estimates on each driver based on the assumptions for the future state

## Slide 4: Objectives
Identify at a minimum three, but no more than ten scenarios for which generation expansion plan and load forecasts will be developed
Each scenario description should be granular and detailed in order to facilitate generation expansion and load forecast development

## Slide 5: Process
2014 LTSA Review
Review drivers, scenarios and results from 2014 LTSA
Identify scenarios that can be developed further
Review of trends and forecasts
Expert presentations
Scenario development
Develop scenarios to be tested in the 2016 LTSA
Identify drivers on which more information would be helpful
Review of updated information regarding trends and forecasts
Develop input assumptions that will be used to model each scenario

## Slide 6: First Workshop: 2014 LTSA Review
ERCOT has compiled and shared information from the 2014 LTSA
ERCOT will facilitate the scenario development workshop
Workshop participants will be organized in small teams to focus on a group of scenarios
Objectives
  Identify drivers on which updated information is needed
  Identify potential topics for expert presentations
  Identify scenarios that need to be developed further
  Identify new drivers that were not considered in the 2014 LTSA

## Slide 7: Timeline
Task | Date
2016 LTSA Kick-off Workshop 1: Review and update list of scenarios and drivers | April 21, 2015 (RPG Meeting)
Conduct Workshop 2: Expert presentations | July 13, 2015
Conduct Workshop 3: Scenario development | July 14, 2015
Scenario development summary – or overflow | July 21, 2015 (RPG meeting)