| NPRR Number | 698 | NPRR Title | Clarifications to NPRR595, RRS Load Resource Treatment In ORDC |
| --- | --- | --- | --- |
| Impact Analysis Date | April 29, 2015 |
| Cost/Budgetary Impact | Between $70k and $90k See Comments below for additional cost estimate information. |
| Estimated Project Time Requirements* | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 3 to 6 months |
| ERCOT Staffing Impacts (across all areas) | No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted: Market Management Systems (MMS) Energy Management System (EMS) Enterprise Information Services (EIS) Settlements and Billing (S&B) Commercial System Integration (CSI) |
| ERCOT Business Function Impacts | No impacts to ERCOT business functions. |
| Grid Operations & Practices Impacts | No impacts to ERCOT grid operations and practices. |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Not applicable. Impact on Other Projects: Not applicable.

Comments

If approved, this cost estimate replaces the $100k-$150k estimate previously approved for NPRR595. This would result in a $40k-$60k net reduction in 2015 project spending.