| NPRR Number | 679 | NPRR Title | ONOPTOUT for RUC Given After the Adjustment Period |
| --- | --- | --- | --- |
| Impact Analysis Date |  | March 5, 2015 |  |
| Cost/Budgetary Impact |  | Between $35k and $45k |  |
| Estimated Project Time Requirements* |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 3 to 5 months |  |
| ERCOT Staffing Impacts (across all areas) |  | No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Settlements and Billing (S&B) - Commercial System Integration (CSI) |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | ERCOT will update grid operations and practices to implement this NPRR. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

ERCOT is reviewing alternate approaches that may reduce implementation costs while still retaining the objectives of NPRR679, and will file NPRR comments accordingly.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Not applicable. Impact on Other Projects: Not applicable.

Comments

None.