## Slide 1
ERCOT Retail Market IT Update
Aaron Smallwood
Manager, IT Strategic Services
Retail Market Subcommittee
June 2nd, 2015

## Slide 2: Recent IT Incidents – Update
Improvements initiated in response to the February 17th duplicate retail transactions incident:
  Current Status:
    Complete - New outbound transaction flow monitor designed to alert when a five to ten minute transactional backlog exists
    In progress - End-to-end pulse functionality monitoring for retail transactions – December 2015 target:
      System will sit outside of the ERCOT firewall and mimic a market participant’s experience and alert when performance criteria are not met
    In progress – Migrate monitoring functionality from a legacy system to a supported toolset – December 2015 target:
      21 of 84 monitors complete
      17 of 19 directory monitors complete
      11 of 11 reports complete
      0 of 112 dashboards complete
      0 of 3 business functions complete
      On target for completion by the end of 2015