## Slide 1: AMWG CR 2014-018 Add Generation Data to SMT Portal View Option 3 Estimate Small
1
1

## Slide 2: AMWG CR 2014-018 – Add Generation Data to the SMT Portal View
Option 3
  Add Generation Data to the Usage Table Only
    Usage Graph will NOT display Generation usage data
    Usage Table will have two additional columns – Usage (kWh) for Generation and Actual / Estimate for Generation

## Slide 3: AMWG CR 2014-018 – Add Generation Data to the SMT Portal View
Print
Export Report in CSV
< Previous Day
Next Day >
Option 3
Two additional columns – Usage (kWh) for Generation and Act / Est for Generation will be added in the Usage Table
Two new columns for Generation Usage Data

## Slide 4: AMWG CR 2014-018 – Add Generation Data to the SMT Portal View
Functional Rules – Ad hoc Usage Report
  The addition of Generation usage data is applicable to ALL entity types – TDSP, REP, Third Party, Business and Residential Customers.
  The changes impact UI only

## Slide 5: AMWG CR 2014-018 – Add Generation Data to the SMT Portal View
Business Scenarios / Issues
  If ESIID does not have generation data, how should it be displayed in the Usage Table?
  Analyze whether Zero or N/A should be used to display no generation data.

## Slide 6: AMWG CR 2015-29 3rd Party Access functionality. Allow 3rd parties the ability to utilize an API for ODR (On-Demand Read)
6
6

## Slide 7: AMWG CR 2015-29 3rd Party Access functionality. Allow 3rd parties the ability to utilize an API for ODR (On-Demand Read)
Business Requirement
Allow 3rd parties the ability to utilize an API for ODR (On Demand Read).
3rd Party ODR request will work like HAN provision and de-provision.
Flow of the Request will be
3rd Party SMT TDSP
SMT 3rd Party

## Slide 8
AMWG Change Request | AMWG CR Document | Status | Estimated Delivery Date | Estimated Cost
AMWG CR 2013 001 – Report for AMWG Data Monitoring – Data Completeness Measurements |  | Estimate Complete & RMS Approved 3/3/15 | 2 Important Awaiting Packaging | Small (20-40)
AMWG CR 2013 002 – Reports for AMWG Data Monitoring – Data Timeliness Measurements |  | Implemented | Q2 2014 Delivered | Included in Maintenance Contract
AMWG CR 2013 003 – Reports for AMWG Data Monitoring – Measurement of Percentage of Actual Meter Reads |  | Estimate Complete & RMS Approved 3/3/15 | 2 Important Awaiting Packaging | Small (20-40)
AMWG CR 2013 004 – Reports for AMWG Data Monitoring – Measurement of Estimates |  | Estimate Complete & RMS Approved 3/3/15 | 2 Important Awaiting Packaging | Medium (40-60)
AMWG CR 2013 005 – Reports for AMWG Data Monitoring – Number of SMT Help Desk Tickets Monthly by Ticket Type |  | Implemented | Q2 2014 Delivered | Included in Maintenance Contract
AMWG CR 2013 006 – Reports for AMWG Data Monitoring – Availability of SMT API |  | Implemented | Q2 2014 Delivered | Included in Maintenance Contract
AMWG CR 2013 007 – Reports for AMWG Data Monitoring – Availability of SMT FTPS |  | Implemented | Q2 2014 Delivered | Included in Maintenance Contract
AMWG CR 2013 008 – Reports for AMWG Data Monitoring – Average Time to Deliver HAN Messages |  | Estimate Complete & RMS Approved 3/3/15 | 3 Nice to Have Awaiting Packaging | Small (20-40)
AMWG CR 2013 009 – Reports for AMWG Data Monitoring – Number of Accounts by Type |  | Implemented | Q2 2014 Delivered | Included in Maintenance Contract
AMWG CR 2013 010 – Reports for AMWG Data Monitoring – Number of Reports Requested by GUI (Portal) and Number of FTPS Accesses |  | Estimate Complete & RMS Approved 5/6/15 | Awaiting Categorization | Medium (40-60)
AMWG Change Requests

## Slide 9
AMWG Change Request | AMWG CR Document | Status | Estimated Delivery Date | Estimated Cost
AMWG CR 2013 011 – Average Time from HAN Provision Request to Meter Ready Status |  | Estimate Complete & RMS Approved 3/3/15 | 3 Nice to Have Awaiting Packaging | Small (20-40)
AMWG CR 2013 012 – Bypass redundant screen for Users with only one meter when accessing HAN device information |  | Implemented | Q4 2014 Delivered | Included in Third-Party
AMWG CR 2013 013 – Timeout on SMT takes user to “incorrect login” screen |  | Implemented | Q4 2014 Delivered | Included in Third-Party
AMWG CR 2013 014 – Allow SMT user to toggle between 15-Minute Reads and Daily Reads without having to reset the date range |  | Designed | 2015 Next Release | Included in Usability
AMWG CR 2013 015 – Expand Daily Usage Graph to show 35 days of daily usage on the SMT GUI |  | Estimate Complete & RMS Approved 3/3/15 | 2 Important Awaiting Packaging | Medium (40-60)
AMWG CR 2013 016 – Capability for RORs to grant access to vendors on their behalf to the ROR’s customers via API (energy usage, HAN messaging , and HAN provisioning) and FTPS files |  | Implemented | Q3 2014 Delivered | Included in Maintenance Contract
AMWG CR 2013 017 – REP API for Energy Usage on SMT (Backfill of Historical Usage Data for Existing Customers- “Interim”) | See Below CR 2013 017 Permanent | Implemented Interim | Q4 2013 Delivered | Included in SMT Work In Process
AMWG CR 2013 017 – REP API for Energy Usage on SMT (Subscription for New Customer Historical Usage – “Interim”) | See Below CR 2013 017 Permanent | Implemented Interim | Q2 2014 Delivered | Included in Maintenance Contract
AMWG CR 2013 017 – REP API for Energy Usage on SMT – Permanent Solution to Replace Interim Solution |  | JDOA Estimate To Begin After New Infrastructure Refresh Complete | Awaiting Evaluation of New SMT Infrastructure | Will Be Estimated After New Infrastructure Implemented in Q1 2015
AMWG CR 2014 018 – Add Generation Data to the SMT Portal View |  | JDOA Estimate Completed | RMS Tabled and Referred to AMWG | Medium (40-60) Graph and Table Small (20-40) Table Only
AMWG Change Requests (Cont.)

## Slide 10
AMWG Change Request | AMWG CR Document | Status | Estimated Delivery Date | Estimated Cost
AMWG CR 2015 019 – Relocate Various SMT User Guides from the Authenticated Site to the Unauthenticated Site |  | JDOA Estimate Completed | 2 Important Awaiting Packaging | Small (20-40)
AMWG CR 2015 020 – Add Customer Type in the Customer Information Section in the View / Edit Agreement Page |  | JDOA Estimate Completed | 3 Nice to Have Awaiting Packaging | Medium (40-60)
AMWG CR 2015 021 – Improve REP of Record Search Criteria During the Customer Registration Process |  | Estimate Complete & RMS Approved 5/6/15 | Awaiting AMWG Categorization | Medium,(40-60)
AMWG CR 2015 022 – Keep Selected ROR Visible During Customer Registration |  | JDOA Estimate Completed | Push Back as Defect | Small (20-40)
AMWG CR 2015 023 – Allow Entry of Multiple ESIIDs During Customer Registration Process |  | JDOA Estimate Completed | 3 Nice to Have Awaiting Packaging | High (60-120)
AMWG CR 2015 024 – Third Party Access Renew Energy Data Agreement After One Year |  | JDOA Estimate Completed | 1 Critical Awaiting Packaging | Medium (40-60)
AMWG CR 2015 025 – Third Party User Experience Add Identifying Data Fields in the Report Request Status Page |  | JDOA Estimate Completed | 2 Important Awaiting Packaging | High (60-120)
AMWG CR 2015 026 – SMT Functionality Display Portal Message when Report Can Not be Displayed in the SMT Portal Page |  | JDOA Estimate Completed | 2 Important Awaiting Packaging | Minor (0-20)
AMWG CR 2015 027 – SMT Functionality Allow Specific Date Entry on the Export Report Screen |  | JDOA Estimate Completed | 3 Nice to Have Awaiting Packaging | Small (20-40)
AMWG CR 2015 028 – SMT Functionality Allow ESIIDs to be Copied and Pasted into the ESIID Box on the Usage Page |  | JDOA Estimate Completed | 3 Nice to Have Awaiting Packaging | Minor (0-20)
AMWG CR 2015 029 – This Party Allow Third Parties to Utilize an API for On Demand Data Requests |  | JDOA Estimate Completed | Awaiting AMWG Review 5/19/15 | High (60-120)
AMWG Change Requests (Cont.)

## Slide 11
AMWG Change Request | AMWG CR Document | Status | Estimated Delivery Date | Estimated Cost
AMWG CR 2015 030 – Support multiple RORs during CSV file meter upload |  | JDOA Estimate Completed | Awaiting AMWG Review 5/19/15 | High (60-120)
AMWG CR 2015 031 – Allow only current ROR for account registration validation and meter add validation |  | JDOA Estimate Completed | Awaiting AMWG Review 5/19/15 | High (60-120)
AMWG CR 2015 032 – Support SFTPS protocol for SMT integration |  | JDOA Estimate Completed | Awaiting AMWG Review 5/19/15 | High (60-120)
AMWG CR 2015 033 – Provide user id and password rules up front on UI registration page |  | JDOA Estimate Completed | Awaiting AMWG Review 5/19/15 | Medium (40-60)
AMWG CR 2015 034 – Display the day of the week in addition to the date on usage reports |  | JDOA Estimate Completed | Awaiting AMWG Review 5/19/15 | Medium (40-60)
AMWG CR 2015 035 - Provide a customer-selected option to receive a monthly usage report via email |  | JDOA Estimate In Process |  | 
AMWG CR 2015 036 – Rename Overview tab to Home |  | JDOA Estimate Completed | Awaiting AMWG Review 5/19/15 | Minor (0-20)
AMWG CR 2015 037 – Remove SMT Demo from Private Site for REPs, TDSPs, and Third Parties |  | JDOA Estimate Completed | Awaiting AMWG Review 5/19/15 | Minor (0-20)
AMWG CR 2015 038 – Provide a “Hold” capability on Third Party accounts to reactivate usage until the Third Party has integrated with FTPS and API |  | JDOA Estimate Completed | Awaiting AMWG Review 5/19/15 | High (60-120)
AMWG CR 2015 039 – Provide more detail for Third Party Agreement Invitation Error Messages |  | JDOA Estimate Completed | Awaiting AMWG Review 5/19/15 | Medium (40-60)
AMWG Change Requests (Cont.)