| NPRR Number | 686 | NPRR Title | Changing the IRR Forecast from Next 48 Hours to Next 168 Hours |
| --- | --- | --- | --- |
| Impact Analysis Date |  | March 9, 2015 |  |
| Cost/Budgetary Impact |  | Between $45k and $65k |  |
| Estimated Project Time Requirements* |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 4 to 6 months |  |
| ERCOT Staffing Impacts (across all areas) |  | No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Enterprise Information Services (EIS) - Energy Management System (EMS) - Current Day Reports (CDR) - Market Information System (MIS) - Enterprise Integration (EI) |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Not applicable. Impact on Other Projects: Not applicable.

Comments

ERCOT estimates that if NPRR615, PVGR Forecasting, NPRR588, Clarifications for PV Generation Resources, and NPRR686, Changing the IRR Forecast from Next 48 Hours to Next 168 Hours, are implemented concurrently, a cost savings of 15% to 25% could be realized from project efficiencies.