## Slide 1: SAWG Update to WMS
June 3rd, 2015
Brandon Whittle

## Slide 2: Report Releases
  None
Housekeeping
SAWG exploder is here! SAWG@lists.ercot.com

## Slide 3: CDR Input Review
PUN Capacity Forecasting – ERCOT drafted an NPRR and has been speaking with PUN representatives. Considering using a top hours approach along with expectations. No opposition was expressed at SAWG, so ERCOT is expect to file the NPRR soon.
CDR Input review is complete for 2014-15.

## Slide 4: RT Co-op & MIRTM General Plan
ERCOT provide Concept Paper
Get written comments on concept paper
ERCOT and MPs discuss the Concept Paper and comments received and make policy cuts at focused SAWG meetings
Get help from WMS and/or TAC on sticky policy cuts
ERCOT write draft NPRRs
    a. RT Co-optimization
    b. Multi-Interval SCED
6) Market Participants provide comments on draft NPRRs
7) ERCOT and MPs discuss framework of Cost Benefit Analysis
8) ERCOT provide numbered NPRRs with preliminary Impact Analysis
9) Complete CBA
No Change

## Slide 5: RT Co-Optimization
Issues list work continued with significant progress on Co-optimization.
  The modified approach to demand curves was generally accepted, but likely contentious issues remain and may need careful consideration of PUCT rules; e.g.:
    VOLL interaction may need lower SWOC
    Must DAM and SCED attempt to procure all RRS and Reg-up regardless of price? At first this seems to be a clear “yes”, but doing so may be akin to having a variable “x” in today’s Option B+ ORDC structure
  Forced Cascading of Prices of AS:
    Regulation price ≥ NonSpin Price
    Responsive Reserve Price ≥ NonSpin Price
    No force between Regulation Up and Responsive Reserve; i.e. RRS price can be > Regulation
  Forced Substitutability of AS:
    If RegUp offered then Non-Spin also considered to be offered
    If RRS offered than Non-Spin also considered to be offered
    RRS and RegUp will not be automatically substituted in procurement.

## Slide 6: Multi-Interval RTM
  Readiness Study is under review at ERCOT, hope to have resources available in late Summer
  New Short term load forecast – ERCOT is proving the concept, not yet in a project for implementation
    Filter added to smooth bad SCADA
    Evaluating mixture of models used to improve STLF over the Hour
  No significant progress expected until 2016

## Slide 7: Are we on Track?
Original WMS Motion from 12/03/2014 Minutes:
  Mr. Greer moved that WMS direct SAWG to work with ERCOT on developing draft NPRR(s), with a preference for one NPRR for Multi-Interval SCED, and one for Real Time Co-Optimization, and to develop a framework to assess costs and benefits. Mr. Barnes seconded the motion. Mr. Barnes noted that the designs are not endorsed by supporting the motion, but that the motion is an effort to develop the language in order to assess costs and benefits.
With NPRR667 still in the works, is this what we want to be doing? e.g. Should we instead consider bringing an updated whitepaper along with an outline up for WMS for vote?

## Slide 8: Next Meeting – June 24th, 2015
Expected Agenda Items
RT – Co-Op & Multi Interval RTM
WMS Assignments