## Slide 1
Ancillary Services Redesign Update
ERCOT
TAC Meeting 6-25-15

## Slide 2: Agenda
Overview of Next Steps and Cost Benefit Analysis Scope
Project Milestones for Cost Benefit Analysis
Overview of Assumptions Document
Review of “Criteria of a Good Base Case”

## Slide 3: Next Steps
ERCOT to file comments on NPRR 667 (early July 2015)
  Remove cap on FFR price
  Include improvements based on Market Participant comments already filed
  General “clean-up”
Stakeholders provide comments on NPRR 667 and ERCOT comments (by early fall)
Complete FAS CBA (October 2015)
Review and discuss comments on NPRR 667 and FAS CBA
Provide “polished” NPRR 667 and completed CBA to PRS/TAC (Late Fall 2015)
Continue Synchronous Inertial Reserve Service (SIRS) discussions this summer

## Slide 4: Summary of Study Scenarios (from CBA RFP)
Scenarios |  | Case 1: Current AS (2015 methodology) | Case 2: Future AS | Case 3: FAS with new resources participating
Baseline (Year 2016) | Scenario based on 2016 interconnection queue | Run 1* | Run 2* | ---
LTSA Scenarios (Year 2024) | Current Trends | Run 3* | Run 4* | Run 7
 | Stringent Environmental Regulation/Solar Mandate | Run 5* | Run 6* | Run 8
* denotes the run has a unique set of AS Requirements

## Slide 5: Cost Benefit Analysis Project Milestones
Sign-off on 2016 Base Case – June 26, 2015
July 2015:
  Post 2016 Base Case Current AS requirements
  Post 2016 Base Case Future AS requirements
August 2015:
  Post Current and Future AS requirements for 2024
September 2015:
  Complete all 8 Runs
October 2015:
  Complete First Draft of Final Report by mid October
  Post Final Report by the end of October

## Slide 6: Overview of Modelling and Assumptions Document (1 of 2)
1. Generator Resource Modelling
  1.1 Generation Mix assumptions
  1.2 Generation Modelling
  1.3 Renewable Generation Profiles
  1.4 Hydro generation Modelling
  1.5 DC-Ties Modelling
  1.6 Generator Ancillary Services Qualification and Modelling Assumptions
2. Load Resource Modelling
3. System Load Forecast
  3.1 Load Forecast Scenarios

## Slide 7: Overview of Modelling and Assumptions Document (2 of 2)
4. Ancillary Services Definitions
4.1 Current Ancillary Services
4.2 Future Ancillary Services
5. Ancillary Services Requirements and Modelling
5.1 Current AS Requirements determination methodology
5.2 Future AS Requirements determination methodology
5.3 Determination of Current AS Requirements for the CBA

## Slide 8: “Criteria of a Good Base Case”
Energy Prices/Implied Market Heat Rate
  Reasonable monthly hourly average implied heat rates (Compare to 2013 and 2014)
Ancillary Services Prices
  Reasonable monthly hourly average reserve price curves in non-scarcity conditions
Generator Operations
  Average annual capacity factors by unit type
  Average annual hours-up (or capacity factor while up) by unit
  Average reserve contribution by type
  Units should be operating in a way that makes physical sense
Headroom
Model Inputs
  Confirm that model inputs are consistent and reasonable