ERCOT Steady State Working Group

# 2015 Schedule

- Beginning in January	Begin 15DSA/15DSB planning cases updates of the cases from October of previous year

- By March 1st		15DSA/15DSB updated planning cases and TPIT spreadsheet are posted

- By March 15th 		Contingency and Planning Data Dictionary updated files are posted

- Beginning in April	SSWG 2015 planning cases initial case build with NOIE dispatch

- By July 1st 		SSWG 2015 planning cases build meeting (Location Taylor)

- By July 1st		Final SSWG 2015 planning cases, updated 15DSA (fall and winter) TPIT spreadsheet are posted

- By July 31st		Contingency and Planning Data Dictionary updated files are posted

- Beginning in August	Begin SSWG 2015 planning cases  and 15 DSA (winter only) updates

- By September 30th	SSWG meeting (Location TBD)

- By October 15th 		The updated SSWG 2015 planning cases and 15 DSA (winter only) and TPIT spreadsheet are posted

- By October 30th 		Contingency and Planning Data Dictionary updated files are posted

- Beginning in November	Transmission Loss Factor Calculations

- Beginning in November	Review and update the SSWG Procedure Manual, if necessary. Required every five years.

- By December 15th	Transmission Loss Factor Calculations are completed and posted