## Slide 1: Advanced Metering Working Group (AMWG)
Update to RMS
August 4, 2015

## Slide 2: Noteworthy June/July Meeting Items
All CRs will have a sponsor, particularly 3rd party and business related enhancements
Delayed multiple reporting-related CRs; explore “query-based reporting tools”
Deferred data loading validation comparison of ERCOT vs. SMT
  Assigned via AMS Data Workshops
  Pending per developments in PUC Project 42786
Identified revisions to the AMWG CR process
Weekly patch maintenance 7/5 – 8/2

## Slide 3: Improving 3rd Party Access to SMT Workshop
Highlights
  Attendees included REPs, TDSPs, 3rd Parties, PUCT Staff, OPUC and ERCOT.
    # attendees
      78 attendees In Person on day 1 and 64 on day 2
      56 attendees via WebEx on day 1 and 47 on day 2
  Level set Texas market Governance and Structure
  REPs and 3rd Parties provided helpful information around what has worked and what has not worked in other regulated and deregulated markets
  Identified some 3rd Party ideas on needed enhancements to be further discussed in future workshops
  Next workshop is tentatively scheduled for October 16th

## Slide 4: Change Requests
Per 6/12/15 memo to the Market from SMT Management Committee (e.g., JDOA)….
  “…..believes AMWG should continue to prioritize change requests.”
  “We will not be spending any money at this time on the change requests until we receive further guidance from the Commission.”
PUC Project 42786 – Review of Advanced Metering System Web Portals
CR “packaging” activities delayed
Evaluation of “no cost” CRs for 2015 project

## Slide 5: Change Requests (CRs)
42 total AMWG CRs
  9 delivered
  1 waiting next release
  14 RMS approved estimate, AMWG categorized, & proceeding AMWG packaging
  2 pending approval to move to cost estimation
  6 pending approval to move to prioritization
  10 delayed at AMWG

## Slide 6: Selected SMT Statistics - May
SMT Help Desk Calls 1,564 (-728)
SMT Help Desk Tickets 1,559 (-632)
  Residential = 1,464 (-598)
    GUI access issues = 164 (-395)
    Registration issues = 184 (-56)
SMT Registered Users (Resi) 57,838 (-156)
  Decrease due to customers moving, not updating profile to reflect new meter/ESI
ESIs in SMT 7,013,736 (-80)
Meters in SMT (Active Meters) 6,942,336 (-42)

## Slide 7: May Stats – Cont.
Energy Data Agreements 108 (+11)
  AEPN = 1; CNP = 39; Oncor = 68
HAN Device Agreements 387 (NC)
HAN Devices 9,305 (-16)
3rd Parties Registered @ SMT 52 (NC)
REPs Registered @ SMT 96 (NC)
On Demand Reads
  Customers 3,106
  REPs 20
  3rd Party 4

## Slide 8: Selected SMT Statistics - June
SMT Help Desk Calls 708 (-856)
SMT Help Desk Tickets 703 (-856)
  Residential = 581(-883)
    GUI access issues = 183 (+19)
    Registration issues = 245 (+61)
SMT Registered Users (Resi) 58,892 (+1,054)
ESIs in SMT 7,032,520 (+18,784)
Active Meters in SMT 6,961,523 (+19,187)

## Slide 9: June Stats – Cont.
Energy Data Agreements 124 (+16)
  AEPN = 1; CNP = 46; Oncor = 77
HAN Device Agreements 388 (+1)
HAN Devices 9,502 (+197)
3rd Parties Registered @ SMT 65 (+13)
REPs Registered @ SMT 98 (+2)
On Demand Reads
  Customers 3,905
  REPs 16
  3rd Party 5

## Slide 10: 2015 Meetings
Monthly, alternating between in-person and WebEx
Next meeting is August 17th, 9:00 – 3:30, WebEx only
Remaining meetings for 2015:
  September 22nd Room 168 at ERCOT
  October 21st – WebEx only
  November 17th – Room 209 at ERCOT
  December 15th – WebEx only

## Slide 11
Questions?