## Slide 1
Review of Aging Projects
Process Discussion
August 13, 2015

## Slide 2: Project Prioritization – Agenda
  Discussion Approach
    Process Reminders
    Items To Be Reviewed
    Timing of Periodic Review
    Discussion Approach
    Documenting PRS Discussion Results
  Aging Items
Location of Project Priority List (PPL): http://www.ercot.com/services/projects/index

## Slide 3: Process Reminders
  These items are Board-approved so ERCOT expects to implement all of them
Project priorities and planned project starts are reviewed each month at PRS
If a case can be made that the investment no longer makes sense (for example, the business case has changed), the proper way to recommend cancellation of a project resulting from a Board-approved RR is to file a new RR to strike the gray-boxes
It is reasonable to discuss whether market conditions have changed since the original approval of the RR
It is less impactful to revisit objections to the RR that were raised during the original approval process

## Slide 4: Items To Be Reviewed
Not Started Projects
  Board-approved items that haven’t started >12 months after their Priority value
    This logic would highlight 9 out of 24 “Not Started” RRs
      NPRRs 272, 256, 484, 419, 439, 493, 495, 568 ph2, and NOGRR084
    Example: Priority “2014” projects would be reported if they have not started by 1/1/2016
In Flight Projects
  Board-approved items that haven’t completed >24 months after their Priority value
    This logic would highlight 2 out of 17 “In Flight” RRs
      NPRR327 and SCR771
    Example: Priority “2014” projects would be reported if they have not completed by 1/1/2017

## Slide 5: Timing of Periodic Review
A standard format will be used
  Consistent project attributes reported
  Consistent approach to collecting market input
    Review ERCOT recommendation
    Document market consensus/recommendation
Reports to be delivered in Q1 and Q3 to PRS and TAC
  Initial review at PRS
  Presented at subsequent TAC meeting

## Slide 6: Discussion Approach
Voting is not required but a general consensus will attempt to be reached
  Failure to reach a consensus will mean that ERCOT will proceed as currently forecast
ERCOT will recommend a course of action on each item
  Not Started projects
    Continue as planned (i.e. no change to forecast start date)
    Accelerate current forecast start date
    Do not start project in the near term
  In Flight projects
    Continue as planned (i.e. no change to forecast end date)
    Accelerate current forecast end date (if that is feasible)
    Place “On Hold” or extend forecast end date
  Supporting comments will be included with any recommendations to change from the current forecast
Market discussion takes place

## Slide 7: Documenting PRS Discussion Results
Market input will allow items to be categorized into the following groups
  Agree with ERCOT’s recommendation
  Recommend alternate approach (usually a change in start/end dates)
  Consensus cannot be reached
    These items would be highlighted in the report to TAC
Additional notes will be captured on each item (examples)
  MP has indicated they will file an NPRR to strike gray-box language
  Active discussions underway to modify gray-box language
  Revised start/end date recommendations
  Current cost estimate makes the project not feasible at this time
  Alternative delivery options should be explored
  Other (TAC direction to not start, etc.)

## Slide 8: Aging Revision Requests – ERCOT Comments and Requests for Market Input
List of “Not Started” items that meet criteria

## Slide 9: Aging Revision Requests – ERCOT Comments and Requests for Market Input
List of “In Flight” items that meet criteria