## Slide 1
Project Prioritization Review
August 13, 2015

## Slide 2: Approved Revision Requests “Not Started” – Planned to Start in Future Months
Revision Request | Target Start Date | Release Target | Cost Estimate | Author
RMGRR126 – Add’l ERCOT Validations for Customer Billing Contact Information File | Aug 2015 | 2015-R6 | $35k-$55k | TX SET WG
RRGRR003 – Modifications to Improve Wind Forecasting | Aug 2015 | 2015-R6 | $35k-$50k | ERCOT
NPRR419 – Revise Real-Time Energy Imbalance and RMR Adjustment Charge | Aug 2015 | 2015-R6 | $25k-$30k | ERCOT
NPRR617 – Energy Offer Flexibility | Aug 2015 | 2016-R1 | $60k-$80k | Calpine
NPRR662 – Proxy Energy Offer Curves | Aug 2015 | 2016-R2 | $80k-$120k | TIEC
NPRR680 – Allow QSEs to Self-Arrange AS Quantities Greater Than Their AS Obligation | Aug 2015 | 2016-R1 | $20k-$30k | ERCOT
NPRR620 – Collateral Requirements for Counter-Parties with No Load or Generation | Nov 2015 | 2016-R2 | $80k-$100k | ERCOT
NPRR679 – ONOPTOUT for RUC Given After the Adjustment Period | Nov 2015 | 2016-R2 | $15k-$20k | Tenaska
NPRR683 – Revision to Available Credit Limit Calculation | Nov 2015 | 2016-R2 | $40k-$50k | Luminant
Moved from July 2015