## Slide 1
ERCOT Change Request Overview to PRS
Mandy Bauld
ERCOT Project Management Office
August 13, 2015

## Slide 2: Inputs for Change

## Slide 3: ERCOT Internal “Change Requests”
Upon submission the change must be flagged as “market-facing” (Y/N)
  If “Y” a description for a market notice is required
    The Market Notices team participates in the release planning board
Reviewed, approved, and scheduled through a standard, repeatable process
  A Release Control Board (RCB) driven by our Release & Control team
  The RCB requires participation from the business owner and other business owners, IT, and PMO staff
  Impact assessment required (market impact, cross-impact, scheduling, etc.)
    Greater impact / effort?
    Not aligned with current policy?
    Impact on participant systems?
    If any of the above are true the change is taken through the internal process for consideration as submission as an SCR/NPRR/xGRR.
    Alternatively, it may just remain pending as an internal change request but be taken for concept review to a stakeholder body
Alignment to a release typically solidifies 30-45 days out
  Change request included in 30-day and 10-day market notices for a Release
  Spreadsheet attached to the Market Notice

## Slide 4: ERCOT Internal “Change Requests”
Process changes under consideration:
  Notification prior to 30-days out (e.g., “target delivery dates”)
  Useful incorporation into ERCOT PPL and project updates to PRS
  Process / tool changes for additional safe-guards for assessing market-facing impacts