## Slide 1
Project Prioritization Review
September 10, 2015

## Slide 2: Approved Revision Requests “Not Started” – Planned to Start in Future Months
Revision Request | Target Start Date | Release Target | Cost Estimate | Author
RRGRR003 – Modifications to Improve Wind Forecasting | Sept 2015 | 2015-R6 | $35k-$50k | ERCOT
NPRR419 – Revise Real-Time Energy Imbalance and RMR Adjustment Charge | Sept 2015 | 2015-R6 | $25k-$30k | ERCOT
NPRR519 – Exempting ERS-Only QSEs from Collateral & Capitalization Requirements | Sept 2015 | 2016-R3 | $40k-$60k | ERCOT
NPRR617 – Energy Offer Flexibility | Sept 2015 | 2016-R1 | $60k-$80k | Calpine
NPRR620 – Collateral Requirements for Counter-Parties with No Load or Generation | Sept 2015 | 2016-R2 | $80k-$100k | ERCOT
NPRR662 – Proxy Energy Offer Curves | Sept 2015 | 2016-R2 | $80k-$120k | TIEC
NPRR683 – Revision to Available Credit Limit Calculation | Sept 2015 | 2016-R2 | $40k-$50k | Luminant
NPRR700 – Utilizing Actual Fuel Costs in Startup Offer Caps | Sept 2015 | 2016-R1 | $20k-$30k | RCWG
NPRR686 – Changing the IRR Forecast from Next 48 Hours to Next 168 Hours | Oct 2015 | 2016-R1 | $45k-$65k | ERCOT
RMGRR126 – Add’l ERCOT Validations for Customer Billing Contact Information File | Oct 2015 | 2015-R6 | $35k-$55k | TX SET WG
NPRR679 – ONOPTOUT for RUC Given After the Adjustment Period | Nov 2015 | 2016-R2 | $15k-$20k | Tenaska
Moved from Aug 2015
Moved from Aug 2015
Moved from Aug 2015
Moved from Nov 2015
Moved from Aug 2015
Moved from Aug 2015
Moved from Nov 2015