AMWG Change Request Form Change Control Number: 2013-17 Implementation Version: Future

This Section Is Completed by Submitter of Change Request Only:

| Submitter Name: Rob Bevill | Submitting Company Name: Green Mountain Energy Company | Phone Number: 512-657-0237 |
| --- | --- | --- |
| Date of Submission: 7/2/13 | Affected Business Process: REP use of the API for energy usage on the SMT | Submitter’s E-Mail Address: Rob.bevill@greenmountain.com |
| AMWG Issue cross-reference number: |  | Market Guide or other Market Impact (Y/N): |
| Detailed Description and Reason for Proposed Change(s): The current volume limitations of the API for meter usage are preventing some market participants from implementing desired processes. This change increases the maximum number of ESI IDs per request that the API for meter usage will support. 4/1/14 UPDATE: AMWG recommends RMS approval of the following modifications to this Change Request due to feedback received by the SMT Development Oversight committee. These changes remove “hourly” data and replace it with “monthly” data. This change is requested because SMT does not currently calculate “hourly” usage values but it does calculate “monthly” usage values. Historical Usage for Daily Enrollments REPs should have the ability to retrieve 12 months of historical data (interval, daily or monthly) for customers that they enroll. Over the past 12 months, there has been an average of 8,700 enrollments daily with the highest month averaging 11,300 per day. Below are the market-wide volumes of switches and move-ins for the past year. (Enrollment volumes expressed in thousands). Month; Switch; MVI; Sum; Daily Avg.. Jul-13; 80; 198; 278; 9.3. Jun-13; 94; 202; 296; 9.9. May-13; 121; 219; 340; 11.3. Apr-13; 60; 166; 226; 7.5. Mar-13; 73; 225; 298; 9.9. Feb-13; 58; 171; 229; 7.6. Jan-13; 50; 152; 202; 6.7. Dec-12; 43; 255; 298; 9.9. Nov-12; 64; 183; 247; 8.2. Oct-12; 55; 171; 226; 7.5. Sep-12; 70; 193; 263; 8.8. Aug-12; 97; 144; 241; 8.0. 865; 2279; 3144; 8.7. For the sake of using a round number, assume daily enrollment volume is 10,000. Below are hypothetical support volumes for daily requests for historical usage (interval, daily or monthly) for up to 75% of market enrollments. Regular batch processing could be leveraged to provide historical data for new enrollments based on the daily REP of Record synch files from the TDSPs. 25% * 10,000 = 2,500 50% * 10,000 = 5,000 75% * 10,000 = 7,500 - If >7,500, response time may be delayed up to an additional 24 hours. Requirement: System should support a prescription service for REPs that automatically provides 12 complete months of historical usage each day for ESI IDs that are newly served by a specified DUNS number. REPs should be able to select between 15-min, daily or monthly historical usage, by DUNS. The system should support delivery of up to 7,500 ESI IDs (market wide) within 24 hours of receiving the daily synch files from the TDSPs. If >7,500 ESI IDs are subscribed to, an additional 24 to 48 hours may be required for data delivery. Backfilling and other Ad-hoc API Calls for Usage As REPs begin to use AMS data in their business processes for the first time, there will be occasions when a REP with an existing customer base is a newcomer to SMT and desires to make a one-time retrieval of historical interval usage for some or all of its existing customer base (“backfilling”). Assume 3 broad sizes of customer bases. Small: up to 100,000 Medium: 100,000 to 500,000 Large: >500,000 Assume backfilling over a period of several days or weeks is acceptable. Assume large REPs will have limited or no need to backfill. Backfilling Requirement: System should enable backfilling requests for interval, daily or monthly usage for up to 50,000 ESI IDs (market wide) per day and should support data delivery within one week. Requirement for Other Ad-hoc API Calls for Usage: The tables below describe various sized data requests and their proposed respective response times. 15-min; a; b; c; d; e; f. # of ESIIDs (market wide); # of days requested; # of intervals per day; Total intervals (or monthly reads) requested; Response time (d); Avg # intervals per day. 100; 365; 96; 3,504,000; 1; 3,504,000. 1,000; 365; 96; 35,040,000; 2; 35,040,000. 10,000; 365; 96; 350,400,000; 2; 175,200,000. 25,000; 365; 96; 876,000,000; 4; 219,000,000. 50,000; 365; 96; 1,752,000,000; 7; 250,285,714. Daily. 5,000; 365; 1; 1,825,000; 1; 1,825,000. 25,000; 365; 1; 18,250,000; 2; 18,250,000. 50,000; 365; 1; 36,500,000; 2; 18,250,000. 100,000; 365; 1; 109,500,000; 4; 27,375,000. 200,000; 365; 1; 182,500,000; 7; 26,071,429. Monthly. 5,000; 365; 12; 60,000; 1; 60,000. 50,000; 365; 12; 600,000; 1; 600,000. 100,000; 365; 12; 1,200,000; 1; 1,200,000. 300,000; 365; 12; 3,600,000; 1; 3,600,000. 500,000; 365; 12; 6,000,000; 1; 6,000,000. Requirement: All data should be available in either .csv or .lse format, at the requesters choice. This table is from the original version of this Change Request and has been retained for reference only. Current Number of ESIIDs (per API request); Number of days (per API request); Number of API requests per day; Max Estimated Response Time per API Request. 500; 365; 20; 24 hours. 5,000; 20; 20; 24 hours. 25,000; 4; 20; 24 hours. 50,000; 2; 10; 24 hours. 250,000; 1; 10; 24 hours. |
| NOTE: Requester must complete above fields and include a redlined example of modifications to each impacted implementation guide. This must be included at the time the request form is submitted. Please submit this completed form via e-mail to AMWG Leadership and RMS Chair. |  |  |

For AMWG Leadership Use Only:

| AMWG Recommendation: | Recommendation for Emergency (Y/N): | Date of AMWG Recommendation: |
| --- | --- | --- |
| Detailed Description and Reason for Revision: |  |  |
| RMS Decision: | Emergency (Y/N): | Date of RMS Decision: |
| Summary of RMS Discussion: |  |  |

Insert Applicable Documentation Here: