| SCR Number | 786 | SCR Title | Retail Market Test Environment |
| --- | --- | --- | --- |
| Impact Analysis Date |  | September 29, 2015 |  |
| Cost/Budgetary Impact |  | Between $1.5M and $2.5M Annual Recurring Operations and Maintenance (O&M) Budget Cost: $375k – $405k 65% of the project cost will cover hardware & yearly license fees. (See ERCOT Staffing Impacts). |  |
| Estimated Project Time Requirements* |  | The timeline for implementing this System Change Request (SCR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 1.5 to 3 years |  |
| ERCOT Staffing Impacts (across all areas) |  | There will be ongoing operational impacts across the following ERCOT departments totaling 3 Full-Time Employees (FTEs) to support this SCR: 1 FTE in Retail Operations 2 FTE in IT Commercial Operations ERCOT is not able to absorb the ongoing efforts of this SCR with current staff. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Enterprise Integration (EI) - Lodestar (L*) - Market Participant Identity Manager (MPIM) - MarkeTrak (MT) - Registration System (REG) - Retail |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business processes to implement this SCR. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

Potential alternative: Reduce scope of the SCR and leverage an existing test environment (already configured for external testing) to achieve the majority of the requirements of this SCR. This alternative would also help achieve a standard architecture for the retail test environment consistent with the upcoming data center refresh effort.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Not applicable. Impact on Other Projects: Not applicable.

Comments

None.