## Slide 1: Information Technology Outage Report
Dave Pagliai
Manager, IT Support Services

## Slide 2: Background
UNIX Servers
  Multiple hosts per frame
  Largely database servers
  Four frames per Production data center
  Vendor identifies potential hardware issue with ERCOT frames
  ERCOT executing a plan to replace all impacted frame hardware
ERCOT Application Classifications
  Core: Grid and Market
  Non-Core: Market Data Transparency
  Commercial Systems: Retail, Settlements, Web Services

## Slide 3: Timeline
09/20/15
17:42 UNIX Production frame failure in Taylor data center
Impacts:
Components of the ERCOT Market Information System (MIS) including:
  Report publishing to the MIS
  Downloading of extracts and reports from MIS and External Web Services (EWS)
MIS and ERCOT.com dashboards and displays
MOTE
NMMS
Find ESIID (intermittent)
  Vendor contacted for frame hardware replacement
09/21/15
04:10 Frame hardware replacement completed, all impacted hosts back online
05:00 All impacted databases online
  Vendor identified further errors on the impacted frame, requested additional downtime to address
  ERCOT planned for site failover of impacted applications/databases to Bastrop data center, beginning at 17:00 to minimize Market impact
  ERCOT Release 5 implementation schedule delayed
17:00 – 19:30 ERCOT executes site failover of impacted applications/databases to Bastrop data center

## Slide 4: Timeline
09/22/15
01:28 ERCOT/vendor complete repair of impacted frame
  ERCOT Release 5 implementation resumed
  ERCOT accelerates plan to replace remaining impacted frame hardware
10/02/15
  ERCOT executes site failover of applications impacted by 09/20/15 failure to Taylor data center
10/03/15
  ERCOT/vendor complete repair of two frames in Bastrop data center
Future efforts:
10/08/15 – 10/11/15
  Site failovers of applications from Taylor data center to Bastrop data center
  Repair all impacted frames in Taylor data center

## Slide 5: Questions