## Slide 1: October 14, 2015 Retail Market Subcommittee Update to COPS
Kathy Scott
October 14, 2015
<number>
Notes: <number>

## Slide 2: Same Date: COPS and RMS Meetings:
Discussion At RMS 10/6/15:
  Since some ERCOT resources are the same that are shared between COPS and RMS, also members and/or attendees maybe the same for both subcommittee meetings; does it make sense to have these two subcommittees meeting on the same date of each month?
  RMS or COPS could meet the first half of the meeting date with COPS or RMS meeting the second half of the meeting date. To allow for even more flexibility each could flip/flop which subcommittee would meet in the morning or evening.
  A drawback is RMS or COPS couldn’t or wouldn’t be able to use second half of subcommittee meetings available timeslots for workshops/working groups or taskforce meetings as their currently utilized.
  RMS Membership Consensus: With the amount of work currently experienced by both RMS and COPS there is no way RMS could comfortably complete all their agenda topics within a 2 ½ - 3 hours each scheduled meeting. Already there has been meetings held by RMS this year that easily went to a 1:30 PM or even 2:00 PM adjournment, RMS should re-evaluate this suggestion during the first half of 2016 after evaluating the retail market’s potential meeting workload.
October 14, 2015
RMS Update to COPS
<number>
Notes: <number>

## Slide 3: SCR786 Voting Recommendation:
SCR786 Impact Analysis (Full Functionality):
    Between $1.5M and $2.5M
    Annual Recurring Operations and Maintenance (O&M) Budget Cost: $375k – $405k
    65% of the project cost will cover hardware & yearly license fees.
    Estimated project duration: 1.5 to 3 years
    There will be ongoing operational impacts across the following ERCOT departments totaling 3 Full-Time Employees (FTEs) to support this SCR:
        1 FTE in Retail Operations
        2 FTE in IT Commercial Operations
    ERCOT is not able to absorb the ongoing efforts of this SCR with current staff.
October 14, 2015
RMS Update to COPS
<number>
Notes: <number>

## Slide 4: SCR786 Voting Recommendation:
SCR786 Alternative Proposal:
    Preliminary Estimate Between $100-$150K
    Annual Recurring Operations and Maintenance (O&M) Budget Cost: 1/3 price of full functionality due to 1 FTE needed for on-going system support
    Estimated project duration: 4-6 Months
    Reduce scope of the SCR and leverage an existing test environment (already configured for external testing) to achieve the majority of the requirements of this SCR. This alternative would also help achieve a standard architecture for the retail test environment consistent with the upcoming data center refresh efforts.
    After gaining Retail Market’s consensus - ERCOT’s Comments:
      Removes the original requirement where ERCOT would simulate a TDSP and/or CR, significantly reduced the initial IA cost estimates.
      Removes SIM Date(s)
      Removes Blackout Period(s).
  Motion to endorse SCR786 with ERCOT’s Comments dated October 1, 2015 was unanimously approved as submitted.
October 14, 2015
RMS Update to COPS
<number>
Notes: <number>

## Slide 5: Texas SET
Proposed 2016 Test Flight Schedule (Vote)
    http://ercot.com/content/wcm/key_documents_lists/54223/10.__Proposed_2016_Test_Flights.doc
    Motion to Approve the Proposed 2016 Test Flight Schedule as recommended by TX SET was unanimously approved by RMS.
Action Item for TX SET: With PWG’s review of Protocol’s Section 18 (Load Profiling) PWG identified areas where the RMG Section 7.13.2 is referenced and may require review. This section includes IDR Meter Installation Process and/or Optional Removal process. This is an opportunity to verify if section 7.13.2 is up to date. RMS Leadership requested that TX SET take on this review with the assistance of Jim Lee as subteam lead in this effort.
October 14, 2015
RMS Update to COPS
<number>

## Slide 6: MarkeTrak Taskforce (MTTF)
RMGRR133, Inadvertent Gain Valid Reject Reasons (Vote)
    This Retail Market Guide Revision Request (RMGRR) adds language to the Retail Market Guide to clarify best business practices when processing inadvertent gain issues in MarkeTrak.
    This RMGRR provides clarification to the inadvertent gain process for losing and gaining Competitive Retailers (CRs) when evaluating valid reject reasons. It also minimizes the confusion of valid reject reasons, which will improve the processing of inadvertent gain MarkeTrak issues and facilitate timely resolution.
    The previous language stated:
      The customer has entered into multiple valid contracts regarding the same ESI ID(s).
  Motion to Approve RMGRR133 as revised at the 10/6/15 RMS was unanimously approved. Impact Analysis review and approval scheduled for Nov’s RMS
October 14, 2015
RMS Update to COPS
<number>

## Slide 7: Texas Data Transport MarkeTrak Systems (TDTMS)
  TDTMS Transition Activities
    As part of the preparation effort to transition from “TDTWG” to “TDTMS”, the following items are underway with the completion goal of December 2015:
      Created new Scope Statement and circulated to the TDTWG listserv. Scope is to receive additional review during October meeting.
      Began work on new TDTMS Procedures document.
      Will begin work in October to update RMS Procedures to include new TDTMS working group name.
  SCR786 – Reviewed the Alternative Proposal presented by ERCOT.
  TDTMS’s next monthly meeting:
    Face-to-Face Meeting @ Met Center and Web Conference
      October 13, 2015 9:30 a.m. to 4:00 p.m.
October 14, 2015
RMS Update to COPS
<number>

## Slide 8
AMWG September Meeting Highlights:
  SMT performing maintenance on the 1st and 3rd Sunday monthly schedules (includes patching)
  Reviewed initial revisions to the AMWG CR processes
    Additional revisions/comments to be reviewed at October AMWG
  Disaster Recovery (DR) exercise occurred 8/21-8/22 and 8/28-8/29…no issues, but some challenges were identified
    Next DR exercise is Oct. 23 & 24, Oct. 30 & 31
October 14, 2015
RMS Update to CO{S
<number>
Advanced Metering Working Group (AMWG)

## Slide 9: SMT Statistics for September 2015
SMT Help Desk Calls 714 (- 257)
SMT Help Desk Tickets 695 (-170)
  Residential = 623 (-145)
    GUI access issues = 221 (- 71)
    Registration issues = 244 (-24)
SMT Registered Users (Res) 61,176 (+ 1,111)
ESIs in SMT 7,060,198 (+11,216)
Active Meters in SMT 6,990,921 (+12,957)
<number>
October 14, 2015
RMS Update to COPS

## Slide 10: SMT Statistics for September 2015
Energy Data Agreements 337 (+88)
  AEPN = 1; CNP = 79; Oncor = 257
HAN Device Agreements 389 (NC)
HAN Devices 9,651(+183)
3rd Parties Registered @ SMT 59 (-7)
REPs Registered @ SMT 98 (NC)
On Demand Reads
  Customers 4,803
  REPs 21
  3rd Party 2
<number>
October 14, 2015
RMS Update to COPS

## Slide 11: Advanced Metering Working Group (AMWG)
October 14, 2015
AMWG Change Requests Updates:
    CR 2015-033: Revised cost estimate in progress
    CR 2015-041: Delayed at AMWG, needs scope and cost estimate revisions
    CR2013-017: Deemed complete, however, previous status was an interim solution.
Meetings , alternate between in-person and WebEx
    WebEx Only next meeting is Oct. 21, 9:00 – 3:30
Remaining meetings for 2015:
    November 17th – Room 209 at ERCOT
    December 15th – WebEx only
RMS Update to COPS
<number>

## Slide 12: Retail Market Training Taskforce (RMTTF)
  Retail Market 101 Training Progress Report
      Develop training in sections (not necessarily in the order of presentation)
      Introduction , Roles & Responsibilities
      Retail Transactions- reviewed
      Smart Meter Technology
      History
      Market Rules
      Data Transparency
  MarkeTrak Web-based Training and Available “Now”
    MarkeTrak Overview ----Complete!
    Switch Hold Removal ---Complete!
    Cancels- with & without Approval----Complete!
    ERCOT Learning Management System (LMS)
October 14, 2015
RMS Update to COPS
<number>
Notes: <number>

## Slide 13: RMTTF: MarkeTrak On-line Training Series
    MarkeTrak on-line training – 3 modules complete!
    Market Notice sent out on 9/2/2015 announcing …
      General Overview
      Switch Hold Removal
      Cancel With/Without Approvals
      Inadvertent Gains/Losses & Rescissions- October launch
      Usage & Billing – Targeting November launch
      Other D2D Subtypes
      Data Extract Variances (DEV) LSE Subtypes
      Data Extract Variances (DEV) Non-LSE Subtypes
      Bulk Insert and Background Reporting
      GUI Reporting
      Emails and Notifications
      MarkeTrak Admin Functionality
October 14, 2015
RMS Update to COPS

## Slide 14: MarkeTrak On-line Training Series Successes via ERCOT Learning Management System (LMS)
How many market participants have viewed the three training modules*?
Which segment of the market do the viewers represent?
MT Module | # of Viewers
Overview | 24
Switch Hold | 17
Cancels | 16
TOTAL | 57
Market Segment | # of Viewers
LSE/REP | 28
TDSP | 15
Other | 14
TOTAL | 57
October 14, 2015
*Go to the ERCOT Training Website at http://www.ercot.com/services/training/

## Slide 15: ERCOT’s Updates!
Q2 2015 Performance Measures Report
  All transactional measurements reflect 100% performance for 2Q 2015
    http://www.ercot.com/content/wcm/key_documents_lists/54223/11.__RMS_2Q_2015_PM_Comparison.pptx
Legacy Tool Retirement Update
  Recent Incidents: Improvements in response to 2/17/15 duplicate retail transactions incident.
    Goal: Migrate functionality to new platforms and retire legacy toolset
      In progress – Migrate monitoring functionality to support toolset – December 2015 target:
        51 of 84 monitors complete
        17 of 19 directory monitors complete
        11 of 11 reports complete
        112 of 112 dashboards complete
        2 of 3 business functions complete
        On target for completion by the end of 2015
October 14, 2015
RMS Update to COPS
<number>

## Slide 16: ERCOT’s Updates!
Flight 1015 Summary:
    In-Flight Testing:
      6 New CRs are testing (Including 1 additional DUNS and 1 PUCT Option 2)
      Existing CRs: 5 CRs are adding a new territory
      1,436 tasks are scheduled including connectivity
    Adhoc Period Testing:
      1 CR is testing for Change of Service Provider
      1 CR is adding a DUNS+4
      7 CRs are testing connectivity with all partners due to system changes
      Adhoc Period has 510 total tasks scheduled including connectivity
    Schedule:
      Flight 1015 signup began 09/02/15
      Flight 1015 concludes on 10/16/15 (Contingency/Adhoc Period until 11/25/15)
      Adhoc Testing begins 10/19/2015
      All scripts are expected to be completed by 11/13/2015
October 14, 2015
RMS Update to COPS
<number>
Notes: <number>

## Slide 17: ERCOT’s Updates!
Retail Price Responsive/Demand Response Update
  Demand Response (DR) initiatives and reports.
    http://ercot.com/content/wcm/key_documents_lists/54223/11.__RMS_PriceResponsiveLoadERCOT_100615.pptx
Concept: Allow AMS data submittals to be utilized for Settlement of Non-Modeled Generators (Distributed Generators registered with ERCOT for Settlements)- R. Roberts
    http://ercot.com/content/wcm/key_documents_lists/54223/11.__AMS_Metered_Registered_Generator_ver2.ppt
Inadvertent Gain Statistics Reporting
    http://www.ercot.com/content/wcm/key_documents_lists/54223/11.__October_RMS_2015_IAG_Numbers.pptx http://www.ercot.com/content/wcm/key_documents_lists/54223/11.__Inadvertent_Stats___July_2015.pptx
    Per ERCOT, CR’s REP # in the above report is by DUNS #. CRs will always have the same REP # and that information will not be disclosed over time.
October 14, 2015
RMS Update to COPS
<number>

## Slide 18: ERCOT’s Updates!
Outreach and Posting of REP Postcard Name and their (800) number to ERCOT website
  This is a reminder to all CRs that the market notice has gone out and the posting of the 800# and registered Load Serving Entities/REPs information are now available.
IT Incident Report Updates– D. Pagliai
  http://www.ercot.com/content/wcm/key_documents_lists/54223/11.__ERCOT_IT_Report_October_2015___RMS.pptx
  Unplanned Outage on 9/20/15, Rollover to Alternate and Release 5 Updates – D. Pagliai
    http://www.ercot.com/content/wcm/key_documents_lists/54223/11.__ERCOT_IT_Outage_Report_October_2015___RMS.pptx
October 14, 2015
RMS Update to COPS
<number>

## Slide 19: TDSPs Planned Outage Updates:
TNMP Planned Maintenance Outage:
  During the outage, the supporting databases will be upgraded to a newer version of Oracle.
  Days Affected:
    Saturday, 09/26/2015, 08:00 AM to Monday, 09/28/2015, 06:00 AM
    All Systems and Operations back to Normal
Sharyland’s (SU’s) CIS System Upgrade Planned Outage
  Sharyland will be implementing a CIS system upgrade beginning Wednesday September 30, 2015. The upgrade required a complete system outage including EDI functionality.
  Days Affected:
    September 30 - October 4, 2015
  Sharyland was informed of an issue involving the 810_02 Invoice and 867-03 Usage transactions issued between October 5 – 7, 2015. SU processed cancel/rebills for all invoices in Cycles 1 – 8. This issue involves both Sharyland and Sharyland-McAllen.
  Effective 10/9/15 at 4:45 PM usage and invoicing issues were resolved and corrected transactions were communicated to the market.
October 14, 2015
RMS Update to COPS
<number>

## Slide 20: Save the Dates:
  RMS-WMS Workshop II: Improving 3rd Party Access to Smart Meter Texas (SMT)
    Friday, October 16, 2015 Workshop II – 9:30 AM – 1:00 PM
    http://www.ercot.com/calendar/2015/10/16/73666-RMS-WMS-WORKSHOPS
  Reminder: October 20, 2015 at1:30pm –
    RMS Leadership Meeting: 2015 RMS Goals and Structural Review
  Reminder: October 21-22, 2015- Oncor REP Appreciation Event and Workshop
    Location: Fort Worth, TX – Texas Motor Speedway
October 14, 2015
RMS Update to COPS
<number>
ERCOT Austin Room 206 7620 Metro Center Dr. Austin, TX 78744 | WebEx Conference Teleconference: 877-668-4493 Meeting number: 624 257 839 Meeting password: SMT

## Slide 21: Questions?
<number>
October 14, 2015
RMS Update to COPS