| SCR Number | 786 | SCR Title | Retail Market Test Environment |
| --- | --- | --- | --- |
| Impact Analysis Date |  | October 26, 2015 |  |
| Estimated Cost/Budgetary Impact |  | Between $100k and $150k Annual Recurring Operations and Maintenance (O&M) Budget Cost: $125k – $135k 30% of the project cost will cover hardware fees. (See ERCOT Staffing Impacts). |  |
| Estimated Time Requirements |  | The timeline for implementing this System Change Request (SCR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 4 to 6 months |  |
| ERCOT Staffing Impacts (across all areas) |  | There will be ongoing operational impacts across the following ERCOT departments totaling one Full-Time Employee (FTE) to support this SCR: - 1 FTE in IT Commercial Operations ERCOT is not able to absorb the ongoing efforts of this SCR with current staff. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Market Participant Identity Manager (MPIM) |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business processes to implement this SCR. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Not applicable. Impact on Other Projects: Not applicable.

Comments

None.