## Slide 1
EMS Upgrade
Report to TAC
October 29, 2015

## Slide 2: EMS Upgrade Summary Information
The EMS Upgrade is scheduled for go-live in May 2016. Key dates:
  Close Loop Testing March – May 2016
  Cutover in late May 2016
In general, revision requests that require EMS software changes to the legacy or new system need to be limited to urgent items only and have the following timelines:
  Software migrations December 2015
  Go-live after July 2016
ERCOT has reviewed the “in-flight” and “not started” PPL items that have EMS impacts
  See next slides for impacts to market-requested items

## Slide 3: EMS Upgrade Cross Impacts
NPRRs scheduled for production before go-live
NPRRs currently scheduled for after go-live:
Component of 2015 Outage Scheduler Enhancements Project

## Slide 4: EMS Upgrade Cross Impacts
NPRRs and NOGRRs impacting EMS system that do not have a go-live target:
NPRRs impacting the EMS system that need to be moved to after go-live:
  Note 1: NPRR495 was delayed in order to combine with NPRR736. NPRR736 is pending IA review at PRS.
  Note 2: RRGRR003 and RRGRR006 are delayed in order to combine with RRGRR007. RRGRR007 is pending review at ROS.

## Slide 5: Q & A
Questions?