## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Retail Market Subcommittee
11/03/15

## Slide 2
Retail Market Subcommittee
11/03/15
Flight 1015
Flight 1015 Summary
In-Flight Testing:
6 New CRs are tested (Including 1 additional DUNS and 1 PUCT Option 2)
Existing CRs: 5 CRs added a new territory
1,436 tasks were scheduled including connectivity
Adhoc Period Testing:
4 CR are testing for Change of Service Provider
1 CR is adding a DUNS+4
1 CR is testing for Bank Change
7 CRs are testing connectivity with all partners due to system changes
1 TDSP testing connectivity for minor Gateway changes
Adhoc Period has 655 total tasks scheduled including connectivity

## Slide 3
Retail Market Subcommittee
11/03/15
Flight 1015
Schedule
Flight 1015 signup began 09/02/15
Flight 1015 signup deadline was 09/09/15 (Adhoc,10/23/15 for Current MPs Only, subject to Flight Administrator and TDSPs’ Approval)
Connectivity kick-off conference call was 09/15/15
Flight kick-off conference call was 10/02/15
Day 1 transactions began 10/05/15
Flight 1015 concluded on 10/16/15 (Contingency/Adhoc Period until 11/25/15)
Adhoc Testing began 10/19/2015
All scripts are expected to be completed by 11/13/2015

## Slide 4
Retail Market Subcommittee
11/03/15
Questions?