ERCOT System Protection Working Group (SPWG)

# 2015 Calendar – Revised January 8, 2015

- By 2nd week of Jan	Current year short circuit case due to ERCOT (01/16/15)

- By 1st  week of Feb	Current year short circuit case 1st pass revisions due to ERCOT (02/06/15)

- By 3rd week of Feb	Current year short circuit case 2nd pass revisions due to ERCOT (02/20/15)

- By 1st week of Mar	Current year short circuit case 3rd pass revisions due to ERCOT (03/06/15)

- By 3rd week of Mar	Current year short circuit case 4th Final pass revisions due to ERCOT (03/20/15)

- March 12 & 13		1st SPWG meeting at ERCOT Austin MET Center, Room 168  (Thurs & Fri meeting)

          - TRE & ERCOT Updates

          - Review current year short circuit case

- By 4th week of Mar	Current year short circuit case posted by ERCOT (04/02/15)

- By 4th week of Apr	Future year (2015-2019) short circuit cases due to ERCOT (04/17/15)

- By 3rd week of May	Future year short circuit cases 1st pass revisions due to ERCOT (05/08/15)

- By 5th week of May	Future year short circuit cases 2nd pass revisions due to ERCOT (05/22/15)

- By 2nd week of June	Future year short circuit cases 3rd pass revisions due to ERCOT (06/05/15)

- By 4th week of Jun	Future year short circuit cases 4th Final pass revisions due to ERCOT (06/19/15)

- By 1st week of July	Future year short circuit cases posted by ERCOT (06/26/15)

- Jul 30 & 31		2nd SPWG Meeting at ERCOT, Austin MET Center, Room 168  (Thurs & Fri meeting)

          - Review future year short circuit cases

- By Oct 30		Data due to ERCOT

          - Disturbance Monitoring Equipment (DME) submittal - ERCOT NOG 6.1.4 (2)

- Nov 12 & 13		3rd SPWG Meeting (By Nov 30) at ERCOT Austin MET Center, Room 168 (Thurs & Fri meeting)

          - Discuss current year short circuit case evaluation using available 345kV system event data

          - Review Nodal Operating Guide Section 6

          - Review short circuit case building process document/corrections/problems from previous year

## Texas Reliability Entity Data Reporting Schedule

March 01 – PRC-023 Relay Loadability – Requirement R5 for Requirement R1 Criterion 12

Submission of 1st Quarter Misoperations Data – by May 31

Submission of 2nd Quarter Misoperations Data – by Aug 31

Submission of 3rd Quarter Misoperations Data – by Nov 30

Submission of 4th Quarter Misoperations Data – by Feb 28

*Next Business Day if date specified is a non-Business Day

http://www.texasre.org/compliance/datasubmit/misoperationsreporting/Pages/Default.aspx

ERCOT – list of circuits subject to PRC-023-2 per application of Attachment B (Requirement R6) sometime in the May timeframe (per Jeff Billo of ERCOT)

## Every five years

- Review technical requirements for Disturbance Monitoring Equipment (DME) installations within ERCOT (Review during/before 2018)

- Review technical requirements for Special Protection System (SPS) installations within ERCOT (Last done in 2012. Because NERC drafting teams may change requirements, we will keep this as a continuous line item.)

As needed

- Review electric system disturbances, at request of ERCOT

- Review Special Protection System installations, at request of ERCOT