ERCOT System Protection Working Group (SPWG)

# 2016 Calendar – Revised November 2015

- By 2nd week of Jan	Current year (2016) short circuit case due to ERCOT (01/22/16)

- By 1st  week of Feb	Current year short circuit case 1st pass revisions due to ERCOT (02/12/16)

- By 3rd week of Feb	Current year short circuit case 2nd pass revisions due to ERCOT (02/26/16)

- March 3 & 4		1st SPWG meeting at ERCOT Austin MET Center, Room 168  (Thurs & Fri meeting)

          - Review current year short circuit case

- By 1st week of Mar	Current year short circuit case 3rd pass revisions due to ERCOT (03/11/16)

- By 3rd week of Mar	Current year short circuit case 4th Final pass revisions due to ERCOT (03/25/16)

- By 4th week of Mar	Current year short circuit case posted by ERCOT (04/01/16)

- By 4th week of Apr	Future year (2017-2021) short circuit cases due to ERCOT (04/22/16)

- By 3rd week of May	Future year short circuit cases 1st pass revisions due to ERCOT (05/13/16)

- By 5th week of May	Future year short circuit cases 2nd pass revisions due to ERCOT (05/27/16)

- By 2nd week of June	Future year short circuit cases 3rd pass revisions due to ERCOT (06/10/16)

- By 4th week of Jun	Future year short circuit cases 4th Final pass revisions due to ERCOT (06/24/16)

- By 1st week of July	Future year short circuit cases posted by ERCOT (07/01/16)

- Jul 21 & 22		2nd SPWG Meeting at ERCOT, Austin MET Center, Room 168  (Thurs & Fri meeting)

          - Review future year short circuit cases

- By Oct 31		Data due to ERCOT

          - Disturbance Monitoring Equipment (DME) submittal - ERCOT NOG 6.1.4 (2)

- Nov 10 & 11		3rd SPWG Meeting (By Nov 30) at ERCOT Austin MET Center, Room 168 (Thurs & Fri meeting)

          - Discuss current year short circuit case evaluation using available 345kV system event data

          - Review Nodal Operating Guide Section 6

          - Review short circuit case building process document/corrections/problems from previous year

## Texas Reliability Entity Data Reporting Schedule

Submission of 1st Quarter Misoperations Data – by May 31

Submission of 2nd Quarter Misoperations Data – by August 31

Submission of 3rd Quarter Misoperations Data – by November 30

Submission of 4th Quarter Misoperations Data – by February 29

*Next Business Day if date specified is a non-Business Day

http://www.texasre.org/cmep/compliance/datasubmit/misoperationsreporting/Pages/Default.aspx

## Every five years

- Review technical requirements for Disturbance Monitoring Equipment (DME) installations within ERCOT (Review during/before 2018)

- Review technical requirements for Special Protection System (SPS) installations within ERCOT (Last done in 2012. Because NERC drafting teams may change requirements, we will keep this as a continuous line item.)

As needed

- Review electric system disturbances, at request of ERCOT

- Review Special Protection System installations, at request of ERCOT