## Slide 1: SCR786 Retail Market Test Environment
Alternative Proposal
September 2015

## Slide 2: SCR786 Background
SCR786 instructs ERCOT to create a separate test environment that would be available for Market Participants to use for testing their own system changes prior to going live – a sandbox environment for the Market.
Initial work on this SCR is proving the effort to be quite expensive.
ERCOT began looking at ways we could use the current CERT environment to meet the needs of the Market for less money.
August 2015

## Slide 3: Alternative - In Scope Items
The following items from the original SCR are in scope for the alternative -
  Improved overall testing capabilities for all retail business processes by increasing capacity of CERT.
  Improved transaction processing time through the reduction/elimination of manual intervention
  Elimination of blackout structure
  Elimination of SIM date
  Purging data only on agreed upon schedule
  Availability for sandbox testing during normal business hours – Monday through Friday, 8:00 am to 5:00 pm
September 2015

## Slide 4: Alternative - In Scope Items (continued)
The following items from the original SCR are in scope for the alternative -
  Ability to Test the Following Functionalities:
    Transaction processing of edi files
    Transaction processing of non-edi files, such as CBCI and Demand Response
    MarkeTrak GUI and API testing, including performance testing of API
    Browser Compatibility
September 2015

## Slide 5: Alternative – Out of Scope Items
Brand new environment separate from the current CERT environment
ERCOT simulating TDSP/CR transactions
Ability to handle Prod like volumes from all MPs at the same time
Turnaround times that match protocol specifications when large volumes are submitted
September 2015

## Slide 6: Assumptions
No more than 3 large MPs doing volume testing at the same time.
Processing times with large volumes may not meet ERCOT Protocols – i.e. Performance Measures Criteria.
Prod-like aggregation of .edi transactions, for example 1 file of 3,000 transactions, not 3,000 files with 1 transaction each.
Test Bed ESIIDs will be used only for Flight testing and not included in Sandbox testing.
Routine code releases will be migrated to CERT environment at the same time as Prod.
Extensive code releases will be migrated to CERT before/after Prod migration. ERCOT to provide 7 days notice prior to outage.
Only file level validations, not business validations, will be available for non-EDI files, such as Demand Response, ALRIS, and LSE.
Retail Operations support for environment available by request .
September 2015

## Slide 7: Quantitative Benefits
The following quantitative benefits were included in the original SCR. ERCOT believes that the alternative approach would still provide these benefits.
  Reduce or eliminate risk to the market by providing a robust testing environment accessible for Market Participants to test internal projects with ERCOT prior to going live in production.
  Reduce testing duration by 80% due to increased stability of environment.
  Reduce unexpected cost of issues that are identified post implementation.
  Reduce Market Participant testing hours by 8 man hours per Market Participant per market project.
September 2015

## Slide 8: Next Steps
ERCOT to complete IA for original SCR.
ERCOT to complete IA for alternative.
Present to RMS at October 6th meeting.
Present to PRS at October 15th meeting.
Present SCR 786 Alternative complete IA to RMS November 3rd
Present SCR 786 Alternative complete IA to PRS November 12th
September 2015