## Slide 1
ERCOT Retail Market IT Update
Dave Pagliai
Manager, IT Support Services
Retail Market Subcommittee
December 9, 2015

## Slide 2: Legacy Tool Migration Update
Improvements initiated in response to the February 17th duplicate retail transactions incident.
Goal: Migrate functionality to new platforms and retire legacy toolset
  Current Status:
    Complete - New outbound transaction flow monitor designed to alert when a five to ten minute transactional backlog exists
    In progress - End-to-end pulse functionality monitoring for retail transactions – December 2015 target:
      System will sit outside of the ERCOT firewall and mimic a market participant’s experience and alert when performance criteria are not met
    In progress – Migrate monitoring functionality to a supported toolset – December 2015 target:
      76 of 84 monitors complete
      17 of 19 directory monitors complete
      11 of 11 reports complete
      112 of 112 dashboards complete
      2 of 3 business functions complete (third business function no longer needed)
      On target for completion by the end of 2015