|  |  | System Planning |
| --- | --- | --- |
|  |  | Monthly Status Report November 2015 |
|  | Report Highlights |  |
|  | ERCOT is currently reviewing proposed transmission improvements with a total cost of $1.1 Billion. Transmission Projects endorsed in 2015 total $413.3 Million. All projects (in engineering, routing, licensing and construction) total approximately $6.74 Billion. Transmission Projects energized in 2015 total about $652.9 Million. |  |

Table of Contents

1.	Regional Planning Group Project Reviews	1

2.	Planning Model Activities	2

3.	Other Notable Activities	2

# Regional Planning Group Project Reviews

- AEPSC has submitted the LRGV Area Transmission Improvements project. This is a Tier 1 project that is estimated to cost $621.5 million. This project is currently under ERCOT independent review.

- Oncor has submitted the Big Brown – Navarro 345 kV double-circuit upgrade project. This is a Tier 3 project that is estimated to cost $10.2 million. This project has been submitted for RPG comments.

- AEPSC has submitted the Hidalgo-Starr Transmission project. This is a Tier 1 project that is estimated to cost $151.1 million. This project is currently under ERCOT independent review.

- Lone Star has submitted the North Central 345 kV transmission project. This is a Tier 1 project that is estimated to cost $83.1 million. This project is currently under ERCOT independent review.

- CPS Energy and Sharyland Utilities have jointly submitted the LRGV Import project. This is a Tier 1 project that is estimated to cost $643.7 million. This project is currently under ERCOT independent review.

- Sharyland Utilities has submitted the Panhandle Loop project. This is a Tier 1 project that is estimated to cost $145 million. This project has completed the ERCOT independent review and will be presented to ERCOT BOD in December.

- Brazos Electric Cooperative has submitted the Aspermont – Knox Area Improvement project. This is a Tier 2 project that is estimated to cost $23.5 million. This project is submitted for RPG comments.

- Denton Municipal Electric has submitted the DME 69 kV Loop Conversion to 138 kV project. The project is classified as a Tier 3 project and once the RPG comments are resolved, it will be reclassified as a Tier 4 Neutral project. This project is submitted for RPG comments.

- Oncor has submitted the Trinidad – Big Brown Tap 138 kV upgrade project. This is a Tier 3 project that is estimated to cost $18 million. This project is submitted for RPG comments.

# Planning Model Activities

The short term calendar of major planning model events follows:

- Dec 30, 2015	Extract Topology Processor output for 2015 Update 2 SSWG cases

- Feb 24, 2016	Post SSWG 2015 Update 2 cases

- Mar 13, 2016	Post SSWG 2015 Update 2 contingency definition files

The following table shows updates since last month of interconnection projects that met Planning Guide section 6.9 (1) and were either modeled or not modeled based on submitted RARF data in accordance with Planning Guide section 6.9 (2).  A non-null value in the Project ID column signifies that the project was modeled and a null value means it was not modeled.  The Notes column may provide further explanation.

# Other Notable Activities

- ERCOT has completed the 2015 Regional Transmission Plan (RTP) analysis. The final report is currently under review and will be posted no later than December 31, 2015.

- ERCOT commenced stakeholder discussions on the 2016 Long Term System Assessment (LTSA) at the April RPG meeting. ERCOT facilitated its second and third 2016 LTSA scenario development workshops on July 13th and 14th, 2015. Stakeholders have identified eight potential scenarios that will be studied further in the 2016 LTSA. ERCOT developed and presented load forecasts on three of the eight scenarios and is currently working on generation expansion analysis.