## Slide 1
Re-Execution of the February ’16 Monthly CRR Auction
David Maggio & Mark Ruane
Technical Advisory Committee
January 28th, 2016

## Slide 2: Overview of the Issue
During the execution of the February ‘16 Monthly CRR Auction, Pre-Assigned CRRs (PCRRs) that were allocated or modified just prior to the auction execution were not considered by the software engine
  The PCRRs were included in the “Common Base Loading” file that is provided in advance of each CRR Auction on the CRR Market User Interface
This error was a result of new, unidentified software behavior that was not compatible with our procedures
This error was not identified until CRR systems attempted to transfer the auction transactions to the settlements systems
  This occurs the morning of the auction posting
  Issue was detected because the PCRRs did not get priced in the auction

## Slide 3: Reposting of the Auction Results
Results for the CRR Auction were initially posted at 10 AM on Thursday, January 14, 2016
During this time, we detected the error in the transfer of transaction data to ERCOT Settlements, as part of our procedural validations, and began investigating the issue
Market Participants were notified at ~4:30 PM on Thursday, January 14, 2016, that the results for the CRR Auction that had been posted were invalid
Updated results were posted on the ERCOT website at ~3:30 PM on Sunday, January 17, 2016

## Slide 4: Immediate Mitigation Measures
This issue can be resolved with process changes and should not require changes to the software
We have changed the order in which we create a CRR Auction, execute an allocation, and attach data files for the CRR Auction
Additional validation steps have been added to specifically look at outstanding CRRs being transferred to the optimization engine
Future regression testing will include the opening, execution, and posting of a Monthly CRR Auction with true-up allocation MW awards

## Slide 5: Market Participant Credit Impacts
Credit associated with the auction was not released until Monday, January 18, 2016
There was one collateral call associated with the delayed CRR Auction
No instances of constrained DAM activity were noted