## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Retail Market Subcommittee
02/02/16

## Slide 2
Retail Market Subcommittee
02/02/16
Flight 1016
Flight 1016 Summary
Flight 0216 Connectivity is in progress
7 New CRs are testing (Including 6 additional DUNS)
4 Existing CRs: 2 CRs are testing bank change, 1 CR is adding a territory, 1 CR is testing production system server changes
1,537 tasks are scheduled including connectivity

## Slide 3
Retail Market Subcommittee
02/02/16
Flight 0216
Schedule
Flight 0216 signup began 01/06/16
Flight 0216 signup deadline was 01/13/16 (Adhoc,03/04/16 for Current MPs Only, subject to Flight Administrator and TDSPs’ Approval)
Connectivity testing began 01/19/16
Day 1 transactions begin 02/15/16
Flight 1015 concludes on 02/26/16 (Contingency/Adhoc Period until 04/15/16)

## Slide 4
Retail Market Subcommittee
02/02/16
Questions?