## Slide 1
Project Prioritization Review
February 11, 2016
ERCOT Public

## Slide 2: Approved Revision Requests “Not Started” – Planned to Start in Future Months
Revision Request | Target Start Date | Release Target | Cost Estimate | Author
NPRR272 – Definition and Participation of Quick Start Generation Resources | Mar 2016 | 2016-R6 | $145k-$160k | ERCOT
NPRR495 – Changes to Ancillary Services Capacity Monitor | Mar 2016 | 2016-R4 | $105k-$125k | MISUG
NPRR714 – Real-Time Make-Whole Payment for Exceptional Fuel Cost | Mar 2016 | 2016-R5 | $60k-$70k | GDF Suez
NPRR736 – Updates to the Ancillary Service Capacity Monitor Display | Mar 2016 | 2016-R4 | $55k-$65k | ERCOT
RRGRR003 – Modifications to Improve Wind Forecasting | Apr 2016 | 2016-R6 | $35k-$50k | ERCOT
RRGRR006 – Clarification of Desc. and Alignment with Resource Asset Registration Forms | Apr 2016 | 2016-R6 | $15k-$20k | RDWG
RRGRR007 – Adding Solar Resource Registration Inputs | Apr 2016 | 2016-R6 | $65k-$85k | ERCOT
NPRR210 – Wind Forecasting Change to P50, Sync with PRR841 | Jun 2016 | 2016-R6 | $45k-$55k | Morgan Stanley
ERCOT Public