## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas Set Working Group
02/17/2016

## Slide 2
Agenda
Flight 0216 Schedule
Flight 0216 Summary
Flight 0216 Adhoc Summary
Questions

## Slide 3: Flight 0216 Schedule
Flight 0216 signup began 01/06/16
Flight 0216 signup deadline was 01/13/16 (Adhoc,03/04/16 for Current MPs Only, subject to Flight Administrator and TDSPs’ Approval)
Connectivity testing began 01/19/16
Day 1 transactions began 02/15/16
Flight 1015 concludes on 02/26/16 (Contingency/Adhoc Period until 04/15/16)
Texas Set Working Group
02/17/16

## Slide 4: Flight 0216 Summary
Flight 0216 is 51.86% complete as of 02/16/2016
Flight 0216 Connectivity has completed (Two penny tests are still outstanding)
Flight 0216 Scripts are in progress
7 New CRs are testing (Including 6 additional DUNS)
4 Existing CRs: 2 CRs are testing bank change, 1 CR is adding a territory, 1 CR is testing production system server changes
1,452 tasks are scheduled including connectivity
Texas Set Working Group
02/17/16

## Slide 5: Flight 0216 Adhoc Summary
1 CR has been approved for Adhoc Bank Change testing
Texas Set Working Group
02/17/16

## Slide 6: Flight 0216
Questions?
Texas Set Working Group
02/17/16