ERCOT Impact Analysis Report


	NPRR Number
	741
	NPRR Title
	Clarifications to TPE and EAL Credit Exposure Calculations

	Impact Analysis Date
	March 3, 2016

	Estimated Cost/Budgetary Impact
	Between $15k and $30k

	Estimated Time Requirements
	The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval.  Please see the Project Priority List (PPL) for additional information.
Estimated project duration:  3 to 5 months

	ERCOT Staffing Impacts (across all areas)
	No impacts to ERCOT staffing.  

	ERCOT Computer System Impacts
	The following ERCOT systems would be impacted:
· Credit Monitoring and Management (CMM)


	ERCOT Business Function Impacts
	No impacts to ERCOT business functions.

	Grid Operations & Practices Impacts
	No impacts to ERCOT grid operations and practices.


	Alternatives for a More Efficient Implementation (include explanation of impacts)

	None offered.


	Evaluation of Interim Solutions (e.g., manual workarounds)

	None offered.


	Feasibility of Implementation

	Impact on Resource Availability:  Not applicable.
Impact on Other Projects:  Not applicable.


	Comments

	None.


741NPRR-09 Revised Impact Analysis 030316
Page 1 of 1
PUBLIC


