DRAFT

Protocol Revision Subcommittee (PRS) Meeting

ERCOT Austin – 7620 Metro Center Drive – Austin, Texas 78744

Thursday, February 11, 2016 – 9:30am

- Attendance Members: Allen, Thresa; Iberdrola Renewables; Via Teleconference. Barnes, Bill; Reliant Energy Retail Services. Coleman, Diana; OPUC. Detelich, David; CPS Energy. Day, Smith; Denton Municipal Energy. Frazier, Amanda; Luminant. Greer, Clayton; Morgan Stanley. Heino, Shari; Brazos Electric. Lyons, Chris; Exelon. Messer, Tayaun; Rayburn Country Electric. Peters, Patrick; CenterPoint Energy. Sandidge, Clint; Noble Americas. Trevino, Melissa; Occidental. Varnell, John; Tenaska Power Services. Guests: Anklam, Rob; Cargill; Via Teleconference. Bevill, Jennifer; CES; Via Teleconference. Brandt, Adrianne; CPS Energy. Cripe, Ramsey; Schneider Engineering; Via Teleconference. Dotson-Westphalen, Peter; CPower; Via Teleconference. English, Barksdale; Austin Energy. Flowers, BJ; Sharyland. Graham, Greg; Texas Reliability Entity; Via Teleconference. Gross, Blake; AEPSC. Haley, Ian; Luminant; Via Teleconference. Hauk, Christine; Garland Power and Light; Via Teleconference. Helton, Bob; GDF Suez. Henson, Martha; Oncor. Jackson, Natalie; GSEC. Jacobs, Kaci; TXU; Via Teleconference. Jones, Randy; Calpine. Kee, David; CPS Energy. Lange, Clif; STEC; Via Teleconference. Looney, Sherry; Luminant; Via Teleconference. McKeever, Debbie; Oncor; Via Teleconference. Morris, Sandy; Direct Energy. Norris, Jim; LCRA; Via Teleconference. Paff, Tom; Duke Energy; Via Teleconference. Reedy, Steve; IMM. Reid, Walter; Wind Coalition; Via Teleconference. Robertson, Jennifer; LCRA. Rothschild, Eric; GDS Associates; Via Teleconference. Sams, Bryan; NRG. Scott, Kathy; CNP. Siddiqi, Shams; Crescent Power. Son, Peter; VZT Energy. Townsend, Aaron; Austin Energy. Turner, Lucas; STEC. White, Lauri; AEP Texas. Whittle, Brandon; Stratus Energy Group; Via Teleconference. ERCOT Staff: Albracht, Brittney. Anderson, Connor; Via Teleconference. Anderson, Troy. Boren, Ann. Butterfield, Lindsay. Castillo, Leo; Via Teleconference. Clifton, Suzy. Coon, Patrick; Via Teleconference. Krein, Steve; Via Teleconference. Landin, Yvette; Via Teleconference. Landry, Kelly; Via Teleconference. Lavas, Jamie. Levine, Jonathan. Maggio, Dave; Via Teleconference. Manning, Brian. Matevosyan, Julia; Via Teleconference. Mickey, Joel. Morehead, Juliana; Via Teleconference. Pabbisetty, Suresh; Via Teleconference. Phillips, Cory. Roberts, Randy; Via Teleconference. Rosel, Austin; Via Teleconference. Ruane, Mark; Via Teleconference. Solis, Stephen; Via Teleconference. Unless otherwise indicated, all Market Segments were present for a vote. Amanda Frazier called the February 11, 2016 PRS meeting to order at 9:30 a.m. Antitrust Admonition Ms. Frazier directed attention to the Antitrust Admonition, which was displayed. A copy of the Antitrust Guidelines was available for review.

Approval of Minutes (see Key Documents) January 14, 2016 Randy Jones moved to approve the January 14, 2016 PRS meeting minutes as submitted. Bob Helton seconded the motion. The motion carried unanimously.

Technical Advisory Committee (TAC) and ERCOT Board of Directors (ERCOT Board) Reports Ms. Frazier reported that no new assignments were made to PRS at either the January 28, 2016 TAC or the February 9, 2016 ERCOT Board meeting.

2016 PRS Goals John Varnell moved to approve the 2016 PRS Goals. Mr. R. Jones seconded the motion. The motion carried unanimously.

Project Update and Summary of Project Priority List (PPL) Activity to Date (see Key Documents) Troy Anderson presented a project portfolio update, and reported that the May 2016 release was postponed three weeks to June 14, 2016. Mr. Anderson added that he would communicate the change to the Retail Market Subcommittee (RMS). Mr. Anderson also reviewed other Release Target dates, and reported that the on-hold project related to Nodal Protocol Revision Request (NPRR) 327, State Estimator Data Redaction Methodology, is now cancelled. Mr. Anderson apologized that there would be no material deliveries related to MP Online in 2016, but that ERCOT recognizes it is a valuable item to the market. Market Participants also discussed the 2016 spending forecast, and reviewed the Impact Analysis process. Regarding Impact Analyses, Mr. Anderson asked for stakeholder input regarding the type of information provided, and how to better inform the market as to potential costs.

Review PRS Reports, Impact Analyses, and Prioritization (see Key Documents) NPRR749, Option Cost for Outstanding CRRs Market Participants expressed support for the increased transparency provided by NPRR749; Ms. Frazier expressed concern that the language does not provide sufficient value for the cost. Bill Barnes moved to endorse and forward to TAC the 1/14/16 PRS Report and Impact Analysis for NPRR749, with a recommended priority of 2016 and a rank of 1570. Mr. Helton seconded the motion. The motion carried with one objection from the Investor Owned Utility (IOU) (Luminant) Market Segment. NPRR750, Clarify Resource Status when Providing Fast Responding Regulation Service Pamela Shaw presented NPRR750, reviewed current behavior and available statuses of Resources providing Fast Responding Regulation Service (FRRS), and offered additional revisions to further clarify the language. Mr. Barnes moved to recommend approval of NPRR750 as revised by PRS. Mr. R. Jones seconded the motion. The motion carried unanimously. System Change Request (SCR) 787, Maintain NDCRC Data For Generator Transfer Between Resource Entities Market Participants and ERCOT Staff discussed the lack of a viable manual workaround and the need for SCR787 in order to provide the target data within existing channels. Mr. R. Jones moved to endorse and forward to TAC the 1/14/16 PRS Report and the Impact Analysis for SCR787 with a recommended priority of 2016 and a rank of 1580. Clayton Greer seconded the motion. The motion carried unanimously.

Review of Pending Project Priorities (see Key Documents) Mr. Anderson reviewed planned project starts for March, April, and June 2016. There were no questions or objections.

Revision Requests Tabled at PRS (see Key Documents) NPRR562, Subsynchronous Resonance NPRR638, Revisions to Certain Price Components of EAL NPRR667, Ancillary Service Redesign NPRR685, Change Criteria for Resource Opportunity Outages NPRR696, Price Correction Process Following a SCED Failure NPRR697, Disclosure of Protected Information for Research and Coordination Purposes NPRR709, Revisions to Alternative Dispute Resolution Procedure NPRR711, Increase the Interval Data Recorder Meter Mandatory Install Requirement from 700 kW/kVA to 1.5 MW/MVA NPRR738, ERS Performance Calculations During TDSP Outages NPRR747, Revision of Voltage Control Requirements SCR785, Update RTL calculation to include Real-Time Reserve Price Adder based components PRS took no action on these items. NPRR741, Clarifications to TPE and EAL Credit Exposure Calculations Mr. Barnes noted that the 1/20/16 Credit Work Group (Credit WG) comments are identical in nature to the 2/4/16 Market Credit Working Group (MCWG) and reflect the work of both groups at their January 20, 2016 joint meeting. Mr. Barnes moved to recommend approval of NPRR741 as amended by the 1/20/16 Credit WG comments. Mr. Greer seconded the motion. The motion carried unanimously. NPRR744, RUC Trigger for the Reliability Deployment Price Adder and Alignment with RUC Settlement Market Participants discussed the need to closely review the Business Case to support the cost of implementing NPRR744. Mr. Greer moved to recommend approval of NPRR744 as submitted. Mr. Helton seconded the motion. The motion carried with one abstention from the IOU (Sharyland) Market Segment. NPRR745, Change ERS Availability from an Hourly to 15-minute Interval Evaluation plus Other Minor Changes Mr. Helton moved to recommend approval of NPRR745 as amended by the 2/4/16 Wholesale Market Subcommittee (WMS) comments. Mr. R. Jones seconded the motion. The motion carried with one objection from the Independent Power Marketer (IPM) (Morgan Stanley) Market Segment. NPRR746, Adjustments Due to Negative Load Mr. Barnes moved to recommend approval of NPRR746 as submitted. Mr. Greer seconded the motion. The motion carried unanimously. NPRR748, Revisions associated with COM-002-4 and Other Clarifications Associated with Dispatch Instructions Mr. Barnes moved to recommend approval of NPRR748 as amended by the 2/4/16 STEC comments. Mr. Helton seconded the motion. The motion carried with one objection from the Independent Generator (Exelon) Market Segment.

Review of Revision Request Language (see Key Documents) NPRR751, Clarifications for Distributed Generation Resources Market Participants discussed whether NPRR751 should precede the whitepaper in development by the Distributed Resource Energy and Ancillaries Market Task Force (DREAMTF), and the appropriate stakeholder body for additional discussion of NPRR751. Mr. Helton moved to table NPRR751. Mr. R. Jones seconded the motion. Market Participants requested additional discussion of NPRR751 at DREAMTF. The motion carried unanimously. NPRR752, Clarification of Revision Request Process Market Participants discussed SCR submissions and related response timelines, and that NPRR752 should be tabled to allow time for further review. Mr. Barnes moved to table NPRR752. Melissa Trevino seconded the motion. The motion carried unanimously. NPRR753, Allow AMS Data Submittal Process for TDSP-Read Non-Modeled Generators Mr. Barnes moved to table NPRR753 as refer the issue to RMS. Mr. Peters seconded the motion. The motion carried unanimously. NPRR754, Revise Load Distribution Factors Report Posting Frequency Market Participants expressed concern for changes to report-posting requirements, specifically what would constitute a change to meet the “upon change” threshold, and requested that NPR754 be tabled for further review. Mr. Barnes moved to table NPRR754 and refer the issue to the Commercial Operations Subcommittee (COPS). Mr. Helton seconded the motion. The motion carried unanimously. NPRR755, Agent-Only QSE Registration Matt Mereness presented NPRR755 and offered to host further discussion, opining that the item might be of interest to the broader market. Market Participants requested ERCOT Staff host a workshop to review the NPRR and the associated Nodal Operating Guide Revision Request (NOGRR) 154, Alignment with NPRR755 and Requirements for ERCOT WAN Installation and Exchange of Resource-Specific XML Data. Mr. Greer moved to table NPRR755. Mr. R. Jones seconded the motion. The motion carried unanimously.

Adjournment Ms. Frazier adjourned the February 11, 2016 PRS meeting at 11:05 a.m.

- Key Documents referenced in these minutes may be accessed on the ERCOT website at

http://www.ercot.com/calendar/2016/2/11/76936-PRS  unless otherwise noted.