## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas Set Working Group
03/23/2016

## Slide 2
Agenda
Flight 0216 Schedule
Flight 0216 Summary
Flight 0216 Adhoc Summary
Flight 0616 Schedule
Questions

## Slide 3: Flight 0216 Schedule
Flight 0216 signup began 01/06/16
Flight 0216 signup deadline was 01/13/16 (Adhoc,03/04/16 for Current MPs Only, subject to Flight Administrator and TDSPs’ Approval)
Connectivity testing began 01/19/16
Day 1 transactions began 02/15/16
Flight 1015 concluded on 02/26/16 (Contingency/Adhoc Period until 04/15/16)
Texas Set Working Group
03/23/16

## Slide 4: Flight 0216 Summary
Flight 0216 is 100% complete
Flight 0216 Connectivity is complete
7 New CRs are tested (Including 6 additional DUNS)
4 Existing CRs: 2 CRs tested bank change, 1 CR added a territory, 1 CR tested production system server changes
1,452 tasks were completed including connectivity
Texas Set Working Group
03/23/16

## Slide 5: Flight 0216 Adhoc Summary
Adhoc testing is 85.15% complete
1 CR is testing for Adhoc Bank Change testing
2 CRs are testing for Adhoc Service Provider Change
303 tasks are scheduled including connectivity
Texas Set Working Group
03/23/16

## Slide 6: Flight 0616 Schedule
Flight 0616 signup begins 05/11/16
Flight 0616 signup deadline is 05/18/16 (Adhoc, 06/24/16 for Current MPs Only, subject to Flight Administrator and TDSPs’ Approval)
Connectivity testing begins 05/24/16
Day 1 transactions begins 06/13/16
Flight 1015 concludes on 06/24/16 (Contingency/Adhoc Period until 08/12/16)
No transactions to be sent or received the week of July 4 (7/4 – 7/8)
Texas Set Working Group
03/23/16

## Slide 7: Questions
Questions?
Texas Set Working Group
03/23/16