| NPRR Number | 667 | NPRR Title | Ancillary Service Redesign |
| --- | --- | --- | --- |
| Impact Analysis Date |  | November 18, 2014 |  |
| Cost/Budgetary Impact |  | Between $12M and $15M Annual Recurring Operations and Maintenance (O&M) Budget Cost: $250k – $270k (See ERCOT Staffing Impacts). |  |
| Estimated Project Time Requirements* |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 3 to 4 years |  |
| ERCOT Staffing Impacts (across all areas) |  | There will be ongoing operational impacts across the following ERCOT departments totaling 2 Full-Time Employees (FTEs) to support this NPRR: - EMMS Production support - Commercial Operations support ERCOT has assessed its ability to absorb the ongoing efforts of this NPRR with current staff. The above departments are unable to absorb the effort and require additional staff. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Energy Management System (EMS) - Network Model Management System (NMMS) - Market Management Systems (MMS) - External Web Services (EWS) - Registration System (REG) - Enterprise Integration (EI) - ERCOT.com - Enterprise Information Services (EIS) - Mobile App - Credit Monitoring and Management (CMM) - Market Information System (MIS) - Settlements and Billing (S&B) - Commercial System Integration (CSI) - Financial Transfer (FT) |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business processes to implement this NPRR. |  |
| Grid Operations & Practices Impacts |  | ERCOT will update its grid operations and practices to implement this NPRR. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Not applicable. Impact on Other Projects: Not applicable.

Comments

Due to the length of time needed to develop, test, release, and stabilize this project, additional environments will need to be built. Upon project completion, ERCOT will be able to leverage the additional hardware to benefit future projects.