## Slide 1: SMT Update To AMWG
May 24, 2016

## Slide 2: SMT SSL Certificate Renewal April 6, 2016

## Slide 3: SMT SSL Certificate Renewal
The SMT SSL certificate renewal was successfully completed on April 6 2016.
SMT utilizes SSL certificates as one of the security features to NAESB (TDSP data file feeds to SMT), FTPS (ROR and Third Party receipt of data) and API (ROR and Third Party reporting requests) integration
The SSL certificates expire every two years and must be renewed and reinstalled
All of the SMT JDOA TDSPs were affected and participated in the reinstallation process for certificate renewal of their NAESB integration to SMT (TDSP file feeds to SMT).
2 REPs, 2 vendors that support REPs and 2 Third Parties that utilize two way SSL Certificate authentication were directly affected and participated in the reinstallation process. SMT worked one on one with these parties.
On April 6 the renewal process required a brief 1 hour outage of the SMT API services from 9 AM to 10 AM and a second brief ½ hour outage of the SMT FTPS services from 1 PM to 1:30 PM
The following Market Notices were sent out – First (3/14/16), Second (3/24/16), Third (3/31/16), Fourth (4/5/16) and Successful Completion (4/7/16)

## Slide 4: Update on SMT April and May Minor Releases to Correct Deficiencies and Usability Defects

## Slide 5: April 30, 2016 SMT Minor Release to Correct Deficiencies and Usability Defects
The planned release for April 30 2016 to SMT completed successfully and included the following:
The capability for a user to open SMT in multiple tabs in the same browser without having to re-enter login credentials (Browser experience session management best practice)
  Prior to the release when a user was logged into SMT and opened another tab in the same browser to utilize a second session of SMT they had to re-enter their log in credentials again into the new tab
  Per better industry practice when a user is already logged into a website and they open another tab for that same website they should not have to log in again
  SMT has been corrected and now if a user is already logged into SMT and they open another tab in the same browser for additional SMT sessions they will not have to re-enter login credentials. The user is taken directly to the SMT landing page.

## Slide 6: April 30, 2016 SMT Minor Release to Correct Deficiencies and Usability Defects
The release was successfully implemented on April 30, 2016.
The implementation required an outage of the portal website, HAN and ODR from Saturday April 30, 2016 12:01 A.M. CST until Saturday April 30, 2016 6:00 A.M. CST
LSE file delivery and the FTPS folders were not be affected.
The following Market Notices were sent out - 30 day (3/31/16), 10 day (4/20/16), 3 day (4/27/16), 1 day (4/29/16) and successful completion (5/1/16)

## Slide 7: May 21, 2016 SMT Minor Release to Correct Deficiencies and Usability Defects
The planned release for May 21, 2016 to SMT completed successfully and included the following:
Implementation of meter description for Small Business users on the My Meter Usage Report web page and the My Meters web page
  Prior to the release when a Small Business user navigated to the My Meter Usage Report on the SMT website the “Description” field was blank. This field should not have been blank and did already display correctly for Residential users.
  Prior to the release when a Small Business user navigated to the My Meters Page on the website the “Description” column was missing. This column should not have been missing and did already display correctly for Residential users
  SMT was corrected for Small Business users and now displays the meter description field on the My Meter Usage Report web page and now displays the meter description column on the My Meters web page.
Implementation of a monthly recurring report for TDSPs listing each TDSPs existing SMT user and their corresponding information including user id, user name, user type (admin or user), contact information and date of account creation. This report was implemented in accordance with security best practices.
REMOVED FROM THIS RELEASE FOR ADDITIONAL TESTING AND WILL IMPLEMENT IN FUTURE RELEASE - A weekly report for TDSPs listing each ESIID within SMT that is missing valid meter data (meter is missing or inactive) or that is missing valid ROR data (ROR is missing or ROR is inactive). Invalid meter or ROR data for an ESIID causes a Meter Not Found error on SMT. This report is being implemented to assist in reducing the Meter Not Found errors and help desk tickets.
Implementation of more descriptive error messages for errors that occur during a REPs ESIID search functionality.
  Prior to the release the generic message “No Results Found” was displayed for all types of REP ESIID search errors.
  SMT corrected the error messages to be the following more specific messages: “The meter is not active”; “The meter does not exist”; and “The entered ESIID is not valid or does not exist on the SMT database”.

## Slide 8: May 21, 2016 SMT Minor Release to Correct Deficiencies and Usability Defects
The planned release for May 21, 2016 to SMT completed successfully and included the following:
Refined and corrected the REP Subscription for New Customer Enrollment 12 Months History Report validation process.
  Prior to the release the process for the REP subscription of the New Customer Enrollment 12 Month History Report required that the REP provide an affirmative response every 12 months that they wish this report subscription to continue. This had caused incidence of the report subscription to be “turned off” after 12 months when that is not the actual desired result of that REP. In these incidences, the subscription was reinitiated for those REPs.
  SMT modified the process for the REP subscription of the New Customer Enrollment 12 Month History Report to require the REP to “terminate” the subscription instead of “continue” the subscription. This eliminates any potential for the subscription to be “turned off” without the REP consent.
Correction of the Green Button report message.
  Prior to the release when a user requested a Green Button report the status detail message displayed “Report is sent to your FTP folder”. This was incorrect as the report is always sent to a user’s email box.
  SMT corrected the message to display “Your report has been generated”. Also, a note was added to the report status webpage that explains “Green Button reports are sent to your email”
Removal of extraneous characters from the SMT automated email that acknowledges receipt of a user’s feedback.
  Prior to the release the user’s name field in the automated receipt of feedback acknowledgement email contained an extraneous set of three XXXs in front of the name.
  SMT corrected and removed the extraneous set of three XXXs in the name field.

## Slide 9: May 21, 2016 SMT Minor Release to Correct Deficiencies and Usability Defects
The release was successfully implemented on May 21, 2016.
The implementation required an outage of the portal website, HAN and ODR from Saturday May 21, 2016 12:01 A.M. CST until Saturday May 21, 2016 6:00 A.M. CST
LSE file delivery and the FTPS folders were not be affected.
The following Market Notices were sent out – First (4/27/16), Second (5/11/16), Third (5/18/16), Fourth (5/20/16) and successful completion (5/22/16)

## Slide 10: Update on SMT Standard Monthly Maintenance Schedule

## Slide 11: SMT Monthly Maintenance Schedule
Continue as previously defined schedule
Monthly maintenance to be conducted the third weekend of every month
As needed additional maintenance to be conducted the first weekend of every month.
Modified from previous schedule to Saturday beginning at 12:01 A.M. versus Sunday to provide additional runway if needed over the weekend for longer maintenance or issues resulting from maintenance prior to Monday A.M. open of business.

## Slide 12: Q&A Monthly SMT Reports to AMWG Data Through April 2016