| NPRR Number | 764 | NPRR Title | QSE Capacity Short Calculations Based on an 80% Probability of Exceedance (P80) |
| --- | --- | --- | --- |
| Impact Analysis Date |  | March 30, 2016 |  |
| Estimated Cost/Budgetary Impact |  | Between $55k and $75k |  |
| Estimated Time Requirements |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 4 to 6 months |  |
| ERCOT Staffing Impacts (across all areas) |  | No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Settlements and Billing (S&B) - Energy Management System (EMS) - Commercial Systems Integration (CSI) |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Not applicable. Impact on Other Projects: Not applicable.

Comments

If approved, this cost estimate replaces the $45k-$55k estimate previously approved for NPRR210, Wind Forecasting Change to P50, Synchronization with PRR841. This would result in a $10k-$20k increase in 2016 project demand.