## Slide 1
Project Prioritization Review
June 16, 2016
ERCOT Public

## Slide 2: Approved Revision Requests “Not Started” – Planned to Start in Future Months
Revision Request | Target Start Date | Release Target | Cost Estimate | Author
NOGRR050 – Resolution of Reporting Issues Related to NPRR219 | June 2016 | 2016-R5 | $15k-$25k | CenterPoint
NOGRR147 – Reactive Power Testing Requirements | June 2016 | 2016-R6 | $40k-$50k | Luminant
NPRR741 – Clarifications to TPE and EAL Credit Exposure Calculations | June 2016 | 2017-R4 | $15k-$30k | ERCOT
NPRR743 – Revision to MCE to Have a Floor For Load Exposure | June 2016 | 2017-R4 | $45k-$55k | ERCOT
SCR787 – Maintain NDCRC Data For Generator Transfer Between Resource Entities | June 2016 | 2016-R6 | $30k-$50k | Exelon
NPRR714 – Real-Time Make-Whole Payment for Exceptional Fuel Cost | Aug 2016 | 2016-R6 | $60k-$70k | GDF Suez
NPRR649 – Addressing Issues Surrounding High Dispatch Limit (HDL) Overrides | Sept 2016 | 2017-R1 | $50k-$75k | ERCOT
NPRR746 – Adjustments Due to Negative Load | Sept 2016 | 2017-R1 | $35k-$45k | ERCOT
NPRR744 – RUC Trigger for Reliability Deployment Price Adder & Align with RUC Settlement | Oct 2016 | 2017-R3 | $200k-$250k | ERCOT
RRGRR003 – Modifications to Improve Wind Forecasting | Nov 2016 | 2017-R3 | $35k-$50k | ERCOT
RRGRR006 – Clarification of Desc. and Alignment with Resource Asset Registration Forms | Nov 2016 | 2017-R3 | $15k-$20k | RDWG
RRGRR007 – Adding Solar Resource Registration Inputs | Nov 2016 | 2017-R3 | $65k-$85k | ERCOT
ERCOT Public
Moved from May 2016
Moved from May 2016
Moved from May 2016
Moved from May 2016
Moved from May 2016
Moved from May 2016