## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas Set Working Group
06/22/2016

## Slide 2
Agenda
Flight 0616 Schedule
Flight 0616 Summary
Questions

## Slide 3: Flight 0616 Schedule
Flight 0616 signup began 05/11/16
Flight 0616 signup deadline was 05/18/16 (Adhoc, 06/24/16 for Current MPs Only, subject to Flight Administrator and TDSPs’ Approval)
Connectivity testing began 05/24/16
Day 1 transactions began 06/13/16
Flight 0616 concludes on 06/24/16 (Contingency/Adhoc Period until 08/12/16)
No transactions to be sent or received the week of July 4 (7/4 – 7/8)
Simulated (SIM) Dates will no longer be used starting with Flight 0616
Texas Set Working Group
06/22/16

## Slide 4: Flight 0616 Summary
Flight 0616 is 82.36% complete as of Tuesday, June 21, 2016
Flight 0616 Connectivity is 100% complete
2 New CRs are testing
0 Existing CRs are testing
814 tasks are scheduled including connectivity
Texas Set Working Group
06/22/16

## Slide 5: Questions
Questions?
Texas Set Working Group
06/22/16