## Slide 1
2016 Annual Validation
Update
PWG
05.24.2016

## Slide 2: 2016 Annual Validation Task List
 |  | Date Completed |  |  |  |  |  |  | 
Due Date | 2016 Residential Annual Validation Task List | ERCOT | AEP | CNP | ONCOR | SHRY McAllen | SHRY | TNMP | Nueces
06/30/2016 | ERCOT to provide list of ESI IDs to TDSPs | 5/26/2016 |  |  |  |  |  |  | 
07/10/2016 | TDSPs to provide finalized list of ESI IDs to ERCOT |  |  | 6/14/2016 |  |  |  |  | 
07/15/2016 | Market Notice announcing lists are available to CR of record |  |  |  |  |  |  |  | 
08/15/2016 | TDSPs to begin submitting 814_20 transactions |  |  |  |  |  |  |  | 
09/30/2016 | TDSPs to complete submissions of all 814_20 transactions |  |  |  |  |  |  |  | 
10/02/2016 | ERCOT completes review of expected database changes |  |  |  |  |  |  |  | 
Due Date | 2016 Business Annual Validation Task List |  |  |  |  |  |  |  | 
08/07/2016 | ERCOT Provides Qtr Validation Lists to TDSPs (BUS Only) |  |  |  |  |  |  |  | 
08/15/2016 | ERCOT to provide list of ESI IDs to TDSPs |  |  |  |  |  |  |  | 
08/25/2016 | TDSPs to provide finalized list of ESI IDs to ERCOT |  |  |  |  |  |  |  | 
09/01/2016 | Market Notice announcing lists are available to CR of record |  |  |  |  |  |  |  | 
09/04/2016 | Complete Quarterly Validations |  |  |  |  |  |  |  | 
10/01/2016 | TDSPs to begin submitting 814_20 transactions |  |  |  |  |  |  |  | 
11/02/2016 | Initial Weather Responsiveness Report Produced |  |  |  |  |  |  |  | 
11/30/2016 | TDSPs to complete submissions of all 814_20 transactions |  |  |  |  |  |  |  | 
12/02/2016 | ERCOT to review database for expected changes |  |  |  |  |  |  |  | 
12/05/2016 | All TDSPs have submitted at least 99% of changes |  |  |  |  |  |  |  | 
01/02/2016 | Weather Responsiveness Overdue Report Produced |  |  |  |  |  |  |  | 
Monthly | Continue Overdue Reporting Until All Complete |  |  |  |  |  |  |  | 

## Slide 3: Residential Verification
In response to last month’s question regarding the Summary of Residential Changes by TDSP, these are the same values that were reported last year when code was ran and validated in 2015. While there is agreement the results ‘look’ odd, there is no discrepancy to be reported.

## Slide 4: Business Validation
From The Profile Decision Tree of current LPG:
III. Business (BUS) |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Assignment Year for Average Load Factor calculations: July of the previous calendar year through June of the current calendar year |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 5: Residential Count Summary
Annual Validation 2016 |  |  |  |  |  |  |  |  |  |  | 
 | RESHI to RESLO |  |  |  | RESLO to RESHI |  |  |  | TOTAL Changes by TDSP |  | 
 | AMS Count | NIDR COUNT | Total |  | AMS Count | NIDR COUNT | Total |  | AMS Count | NIDR COUNT | Total
CNP | 10,978 | 12 | 10,990 |  | 21,089 | 10 | 21,099 |  | 32,067 | 22 | 32,089
Sharyland |  | 658 | 658 |  |  | 1,503 | 1,503 |  | - | 2,161 | 2,161
Sharyland McAllen |  | 144 | 144 |  |  | 91 | 91 |  | - | 235 | 235
Nueces |  | 458 | 458 |  |  | 313 | 313 |  | - | 771 | 771
Oncor | 47,555 | 1,110 | 48,665 |  | 52,381 | 1,163 | 53,544 |  | 99,936 | 2,273 | 102,209
TNMP | 2,729 | 467 | 3,196 |  | 2,659 | 601 | 3,260 |  | 5,388 | 1,068 | 6,456
AEP C | 16,007 | 12 | 16,019 |  | 11,504 | 7 | 11,511 |  | 27,511 | 19 | 27,530
AEP N | 3,574 | 2 | 3,576 |  | 2,826 | 1 | 2,827 |  | 6,400 | 3 | 6,403
Total Changes | 80,843 | 2,863 | 83,706 |  | 90,459 | 3,689 | 94,148 |  | 171,302 | 6,552 | 177,854
 |  |  |  |  | Total RES ESIIDS in 2016 Population |  |  |  | 6,043,089 | 258,009 | 6,301,098
 |  |  |  |  | Percent Change |  |  |  | 2.83% | 2.54% | 2.82%

## Slide 6: Summary of Total Residential Changes
Percent Changes- Annual Validation 2016 |  |  |  |  |  |  | 
 |  |  |  |  | AMS | NIDR | Total
Total Changes |  |  |  |  | 171,302 | 6,552 | 177,854
Total RES ESI IDS in 2016 |  |  |  |  | 6,043,089 | 258,009 | 6,301,098
Percent Change |  |  |  |  | 2.83% | 2.54% | 2.82%
Percent Changes- Annual Validation 2015 |  |  |  |  |  |  | 
 |  |  |  |  | AMS | NIDR | Total
Total Changes |  |  |  |  | 203,329 | 10,867 | 214,196
Total RES ESI IDS in 2015 |  |  |  |  | 5,912,105 | 269,007 | 6,181,112
Percent Change |  |  |  |  | 3.44% | 4.04% | 3.47%

## Slide 7: Summary of Residential Changes by TDSP
Comparison for Annual Validation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | RESHI to RESLO |  |  |  |  |  |  |  |  |  | RESLO to RESHI |  |  |  |  |  |  |  | 
 | AMS Count |  |  |  |  | NIDR COUNT |  |  |  |  | AMS Count |  |  |  |  | NIDR COUNT |  |  | 
 | AV 2016 | AV 2015 | AV 2014 | AV 2013 |  | AV 2016 | AV 2015 | AV 2014 | AV 2013 |  | AV 2016 | AV 2015 | AV 2014 | AV 2013 |  | AV 2016 | AV 2015 | AV 2014 | AV 2013
CNP | 10,978 | 18,756 | 40,196 | 20,909 |  | 12 | 7 | 9 | 18 |  | 21,089 | 65,242 | 32,912 | 12,212 |  | 10 | 13 | 8 | 24
Sharyland |  |  |  |  |  | 658 | 1,714 | 826 | 315 |  |  |  |  |  |  | 1,503 | 3,468 | 4,454 | 95
Sharyland McAllen |  |  |  |  |  | 144 | 163 | 147 |  |  |  |  |  |  |  | 91 | 114 | 202 | 
Nueces |  |  |  |  |  | 458 | 358 | 350 | 555 |  |  |  |  |  |  | 313 | 366 | 535 | 511
Oncor | 47,555 | 806 | 41,931 | 19,822 |  | 1,110 | 948 | 943 | 1,107 |  | 52,381 | 85,806 | 31,109 | 10,371 |  | 1,163 | 1,264 | 1,283 | 1,570
TNMP | 2,729 |  | 536 |  |  | 467 | 998 | 1,583 | 4,111 |  | 2,659 | 1,556 | 217 |  |  | 601 | 1,394 | 2,709 | 5,803
AEP C | 16,007 | 11,692 | 13,666 | 6,458 |  | 12 | 38 | 112 | 7,194 |  | 11,504 | 15,236 | 5,315 | 1,085 |  | 7 | 17 | 58 | 5,006
AEP N | 3,574 | 427 | 2,349 | 2,366 |  | 2 | 3 | 27 | 635 |  | 2,826 | 3,808 | 1,810 | 313 |  | 1 | 2 | 20 | 582
Total Changes | 80,843 | 31,681 | 98,678 | 49,555 |  | 2,863 | 4,229 | 3,997 | 13,935 |  | 90,459 | 171,648 | 71,363 | 23,981 |  | 3,689 | 6,638 | 9,269 | 13,591

## Slide 8: Summary of RES Changes by Weather Zone
Annual Validation 2016 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | RESHI to RESLO |  |  |  |  |  |  |  |  |  | RESLO to RESHI |  |  |  |  |  |  |  | 
 | AMS Count |  |  |  |  | NIDR COUNT |  |  |  |  | AMS Count |  |  |  |  | NIDR COUNT |  |  | 
 | AV 2016 | AV 2015 | AV 2014 | AV 2013 |  | AV 2016 | AV 2015 | AV 2014 | AV 2013 |  | AV 2016 | AV 2015 | AV 2014 | AV 2013 |  | AV 2016 | AV 2015 | AV 2014 | AV 2013
Coast | 14,274 | 18,885 | 41,552 | 20,909 |  | 75 | 143 | 180 | 1,641 |  | 25,006 | 67,636 | 34,126 | 12,212 |  | 81 | 120 | 227 | 2,982
East | 7,092 | 572 | 1,864 | 331 |  | 147 | 156 | 186 | 246 |  | 2,759 | 5,323 | 1,006 | 204 |  | 120 | 166 | 181 | 305
Far West | 2,430 |  | 4,527 |  |  | 488 | 517 | 322 | 1,235 |  | 4,396 | 4,517 | 3,826 |  |  | 1,728 | 3,873 | 5,113 | 1,430
North Central | 33,645 | 308 | 30,778 | 18,629 |  | 1,147 | 1,822 | 2,063 | 3,166 |  | 42,451 | 70,977 | 23,556 | 9,821 |  | 1,049 | 1,668 | 2,423 | 4,031
North | 3,541 | 103 | 1,560 |  |  | 93 | 140 | 345 | 499 |  | 2,278 | 3,760 | 1,381 |  |  | 128 | 198 | 507 | 892
South Central | 2,957 | 1 | 2,684 | 856 |  | 23 | 26 | 17 | 701 |  | 2,012 | 1,927 | 1,021 | 344 |  | 16 | 23 | 17 | 628
South | 14,293 | 11,254 | 11,184 | 6,458 |  | 609 | 551 | 596 | 6,383 |  | 9,670 | 14,008 | 4,186 | 1,085 |  | 409 | 496 | 789 | 3,215
West | 2,611 | 558 | 4,529 | 2,372 |  | 281 | 874 | 288 | 64 |  | 1,887 | 3,500 | 2,261 | 315 |  | 158 | 94 | 21 | 54
Total Changes | 80,843 | 31,681 | 98,678 | 49,555 |  | 2,863 | 4,229 | 3,997 | 13,935 |  | 90,459 | 171,648 | 71,363 | 23,981 |  | 3,689 | 6,638 | 9,278 | 13,537