## Slide 1
CMM Tech Refresh Project
Credit Work Group Meeting
July 20, 2016

## Slide 2: Background
The CMM Tech Refresh project is in the planning phase.
The project will move the credit system to a new infrastructure architecture, redesign credit screens and incorporate implementation of several NPRRs.
In addition, the Project Team has identified additional potential changes to scope adding additional CMM functionality and implementing additional NPRRs

## Slide 3: CMM Scope Overview
Type | Approved Scope | Proposed Scope Additions |  | Not in Scope
Project | CMM Tech Refresh | FT GUI in CMM | Addl. Credit controls | 
NPRR | NPRR 439 |  | NPRR 741 | NPRR 755
 | NPRR 484 Phase 1b |  | NPRR 743 | NPRR 760
 | NPRR 519 |  |  | Fwd Curve NPRR
 | NPRR 620 |  |  | 
 | NPRR 648 |  |  | 
 | NPRR 660 |  |  | 
 | NPRR 683 |  |  | 
 | NPRR 702 |  |  | 

## Slide 4: FT GUI Integration into CMM
NPRR 702, Flexible Accounts, Payment of Invoice, and Disposition of Interest on Cash Collateral, requires significant changes to the current invoice payment and refund processes for Treasury and Credit.
Impact of moving the FT GUI into CMM
  Reduces risk of most manual tasks by adding shared business functionality
  Improve data consistency by eliminating duplicative system interfaces
  Allow system-based approvals and communications
  Reduce risk around cash-handling processes

## Slide 5: Identified Credit Controls Scope Items
During planning the business team, working with Internal Audit, identified several business process, work flow and control improvements that could be automated in CMM.
  Collateral/Prepay Return Requests
  Collateral Interest Calculations and History
  Financial Statements and Attachment J Tracking
  Independent Amount and Unsecured Credit Limit
  Letter of Credit Concentration Report
  Internal Reports
  Workbench tasks

## Slide 6: New NPRRs to Include in Scope
NPRR 620, Collateral Requirements for Counter-Parties with No Load or Generation, is in scope for the CMM Tech Refresh project.
Subsequent to initial scoping of the project, NPRR741 and NPRR743 were approved by the Board.
These NPRRs are closely related to NPRR 620 so implementation costs would be minimized by incorporation in the current project.
Other CMM-related NPRRs currently in the stakeholder process (NPRR 755, Data Agent-Only QSE Registration, and NPRR 760, Calculation of Exposure Variables for Days With No Activity), and the NPRR for Revisions to Credit Exposure Calculations using Electricity Futures Prices are not included in the updated project scope.

## Slide 7: Questions
NPRR 749
Questions