| Flight Schedule for Version 4.0 Flights in 2017 | 0217 |
| --- | --- |
| Activity | Calendar Date |
| Notice from ERCOT Retail Client Services of the next flight for Retail Market Testing sent to ERCOT lists.ercot.com distribution | Dec. 14, 2016 |
| Signup begins | Jan. 11, 2017 |
| IN-FLIGHT SIGNUP DEADLINE The following 4 steps must be completed by 5pm CPT on the deadline for New MPs: CR must have submitted ERCOT LSE Application and Application Fee CR must have filed for PUC REP Certification TW updated on ERCOT Retail Testing Website Send an e-mail of intent to test to ERCOT at: RetailMarketTesting@ercot.com The following steps must be completed by 5pm CPT on the deadline for Current MPs: TW updated on ERCOT Retail Testing Website Send an email of intent to test to ERCOT at: RetailMarketTesting@ercot.com | Jan. 18, 2017 |
| ADHOC SIGNUP DEADLINE (Current MPs Only, subject to Flight Administrator and TDSPs’ Approval) The following steps must be completed by 5pm CPT on the deadline for current MPs: TW updated on ERCOT Retail Testing Website Send an email of intent to test to ERCOT at: RetailMarketTesting@ercot.com Market Participant is required to complete their connectivity and/or penny tests by 5:00 PM CPT March 10, 2017. All scripts are expected to be completed by 5:00 PM CPT March 31, 2017. | Feb. 24, 2017 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | Jan. 20, 2017 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | Jan. 20, 2017 |
| Communication from ERCOT Flight Administrator of Testing Participants to each TDSP | Jan. 20, 2017 |
| MPs to start scheduling connectivity | Jan. 23, 2017 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | Jan. 24, 2017 |
| Connectivity and Penny (if applicable) Testing begins for all Testing Participants | Jan. 24, 2017 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | Feb. 7, 2017 |
| Day 1 Transactions flow | Feb. 13, 2017 |
| Flight tentatively scheduled to conclude | Feb 24, 2017 |
| Contingency/Adhoc Period begins (Adhoc Testing only available for Current MPs) | Feb 27, 2017 |
| Contingency/Adhoc Testing scheduled to conclude for Flight | Apr. 7, 2017 |

| Flight Schedule for Version 4.0 Flights in 2017 | 0617 |
| --- | --- |
| Activity | Calendar Date |
| Notice from ERCOT Retail Client Services of the next flight for Retail Market Testing sent to ERCOT lists.ercot.com distribution | Mar. 29, 2017 |
| Signup begins | May 3, 2017 |
| IN-FLIGHT SIGNUP DEADLINE The following 4 steps must be completed by 5pm CPT on the deadline for New MPs: CR must have submitted ERCOT LSE Application and Application Fee CR must have filed for PUC REP Certification TW updated on ERCOT Retail Testing Website Send an e-mail of intent to test to ERCOT at: RetailMarketTesting@ercot.com The following steps must be completed by 5pm CPT on the deadline for Current MPs: TW updated on ERCOT Retail Testing Website Send an email of intent to test to ERCOT at: RetailMarketTesting@ercot.com | May 10, 2017 |
| ADHOC SIGNUP DEADLINE (Current MPs Only, subject to Flight Administrator and TDSPs’ Approval) The following steps must be completed by 5pm CPT on the deadline for current MPs: TW updated on ERCOT Retail Testing Website Send an email of intent to test to ERCOT at: RetailMarketTesting@ercot.com Market Participant is required to complete their connectivity and/or penny tests by 5:00 PM CPT June 30, 2017. All scripts are expected to be completed by 5:00 PM CPT July 28, 2017. | June 16, 2017 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | May 12, 2017 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | May 12, 2017 |
| Communication from ERCOT Flight Administrator of Testing Participants to each TDSP | May 12, 2017 |
| MPs to start scheduling connectivity | May 15, 2017 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | May 16, 2017 |
| Connectivity and Penny (if applicable) Testing begins for all Testing Participants | May 16, 2017 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | May 30, 2017 |
| Day 1 Transactions flow | June 5, 2017 |
| Flight tentatively scheduled to conclude | June 16, 2017 |
| Contingency/Adhoc Period begins (Adhoc Testing only available for Current MPs) | June 19, 2017 |
| No transactions week of July 4 | July 3 – July 7 2017 |
| Contingency/Adhoc Testing scheduled to conclude for Flight | Aug. 4, 2017 |

| Flight Schedule for Version 4.0 Flights in 2017 | 1017 |
| --- | --- |
| Activity | Calendar Date |
| Notice from ERCOT Retail Client Services of the next flight for Retail Market Testing sent to ERCOT lists.ercot.com distribution | July 26, 2017 |
| Signup begins | Aug. 30, 2017 |
| IN-FLIGHT SIGNUP DEADLINE The following 4 steps must be completed by 5pm CPT on the deadline for New MPs: CR must have submitted ERCOT LSE Application and Application Fee CR must have filed for PUC REP Certification TW updated on ERCOT Retail Testing Website Send an e-mail of intent to test to ERCOT at: RetailMarketTesting@ercot.com The following steps must be completed by 5pm CPT on the deadline for Current MPs: TW updated on ERCOT Retail Testing Website Send an email of intent to test to ERCOT at: RetailMarketTesting@ercot.com | Sept. 6, 2017 |
| ADHOC SIGNUP DEADLINE (Current MPs Only, subject to Flight Administrator and TDSPs’ Approval) The following steps must be completed by 5pm CPT on the deadline for current MPs: TW updated on ERCOT Retail Testing Website Send an email of intent to test to ERCOT at: RetailMarketTesting@ercot.com Market Participant is required to complete their connectivity and/or penny tests by 5:00 PM CPT October 27, 2017. All scripts are expected to be completed by 5:00 PM CPT November 10, 2017. | Oct. 13, 2017 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | Sept. 8, 2017 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | Sept. 8, 2017 |
| Communication from ERCOT Flight Administrator of Testing Participants to each TDSP | Sept. 8, 2017 |
| MPs to start scheduling connectivity | Sept. 11, 2017 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | Sept. 12, 2017 |
| Connectivity and Penny (if applicable) Testing begins for all Testing Participants | Sept. 12, 2017 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | Sept. 26, 2017 |
| Day 1 Transactions flow | Oct. 2, 2017 |
| Flight tentatively scheduled to conclude | Oct. 13, 2017 |
| Contingency/Adhoc Period begins (Adhoc Testing only available for Current MPs) | Oct. 16, 2017 |
| Contingency Testing scheduled to conclude for Flight | Nov. 17, 2017 |

# Comments

Removing all references to Blackout periods. Do TDSP’s still need this Blackout Period?

Removing all references to Blackout periods. Do TDSP’s still need this Blackout Period?

Removing all references to Blackout periods. Do TDSP’s still need this Blackout Period?