## Slide 1
SCR786: Retail Market Test Environment
Project Update
September 7, 2016

## Slide 2: Background
TDTMS submitted SCR786 mid-2015 in order to develop an environment in which Market Participants can test their system changes prior to Go-Live. The main objectives of the project are -
Provide Retail Market Participants a sandbox environment that can be used for testing their system changes prior to Go-Live in order to reduce or eliminate the Market risk and cost of defects discovered in Production.
Augment the CERT environment in order to reduce Market testing duration and hours through increased environmental stability and reduction in ERCOT manual intervention.

## Slide 3: Project Status
Project is on target for a Go-Live date of 12/11/2016 (R6).
Creation of ESIIDs in the environment –
    ESIIDs are being added to the CERT/Sandbox Environment as they are being created in Production.
    ERCOT began the process in July.
    ESIID Counts –

## Slide 4: User Documentation
FR13 of the SCR786 Market Requirements Document states that - Creation of user documentation for sandbox testing will be at the discretion of TDTMS.
  Review Draft user documentation

## Slide 5
Appendices

## Slide 6: Appendix
The following items are in scope -
  Improved overall testing capabilities for all retail business processes by increasing capacity of CERT
  Improved transaction processing time through the reduction/elimination of manual intervention
  Elimination of blackout structure
  Elimination of SIM date
  Purging data only on agreed upon schedule
  Availability for sandbox testing during normal business hours – Monday through Friday, 8:00 am to 5:00 pm
  Ability to Test the Following Functionalities:
    Transaction and business processing of edi files
    Transaction processing of non-edi files, such as CBCI and Demand Response
    MarkeTrak GUI and API testing, including performance testing of API
    Browser Compatibility

## Slide 7: Appendix
The following items are out of scope -
  Brand new environment separate from the CERT environment
  ERCOT simulating TDSP/CR transactions
  Ability to handle Prod like volumes from all MPs at the same time
  Turnaround times that match protocol specifications when large volumes are submitted

## Slide 8: Appendix
Assumptions
  No more than 3 large MPs doing volume testing at the same time.
  Processing times with large volumes may not meet ERCOT Protocols – i.e. Performance Measures Criteria.
  Prod-like aggregation of .edi transactions, for example 1 file of 3,000 transactions, not 3,000 files with 1 transaction each.
  Test Bed ESIIDs will be used only for Flight testing and not included in Sandbox testing.
  Routine code releases will be migrated to CERT environment at the same time as Prod.
  Extensive code releases will be migrated to CERT before/after Prod migration. ERCOT to provide 7 days notice prior to outage.
  Only file level validations, not business validations, will be available for non-EDI files, such as Demand Response, ALRIS, and LSE.
  Retail Operations support for environment available by request .