## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas Set Working Group
09/21/2016

## Slide 2
Agenda
Flight 1016 Schedule
Flight 1016 Summary
Flight 1016 Adhoc Schedule
Questions

## Slide 3: Flight 1016 Schedule
Flight 1016 signup began 09/07/16
Flight 1016 signup deadline was 09/14/16 (Adhoc, 10/21/16 for Current MPs Only, subject to Flight Administrator and TDSPs’ Approval)
Connectivity testing began 09/20/16
Day 1 transactions begin 10/10/16
Flight 1016 is scheduled to conclude on 10/21/16 (Contingency/Adhoc Period until 11/18/16)
Simulated (SIM) Dates will not be used in Flight 1016
Texas Set Working Group
09/21/16

## Slide 4: Flight 1016 Summary
3 New CRs are testing
1 Existing CR is testing for additional territory
1285 tasks are scheduled including connectivity
Texas Set Working Group
09/21/16

## Slide 5: Flight 1016 Adhoc Schedule
Adhoc signup deadline is 10/21/16
Adhoc connectivity testing begins 10/24/16
Adhoc testing begins no later than 11/07/16
All scripts to be completed by 11/18/16
Texas Set Working Group
09/21/16

## Slide 6: Questions
Questions?
Texas Set Working Group
09/21/16