| NOGRR Number | XXX | NOGRR Title | Daily Grid Operations Summary Reports |
| --- | --- | --- | --- |
| Impact Analysis Date | September XX, 2016 |
| Estimated Cost/Budgetary Impact | Between $50k and $100k |
| Estimated Time Requirements | The timeline for implementing this Nodal Operating Guide Revision Request (NOGRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 3 to 5 months See Comments below: This effort is dependent on the completion of an internal ERCOT project to build a set of data structures to support this reporting request. |
| ERCOT Staffing Impacts (across all areas) | No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted: Enterprise Information Services (EIS) Market Information System (MIS) ERCOT.com |
| ERCOT Business Function Impacts | No impacts to ERCOT business functions. |
| Grid Operations & Practices Impacts | No impacts to ERCOT grid operations and practices. |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Not applicable. Impact on Other Projects: Not applicable.

Comments

This Impact Analysis estimates the cost of report development to meet the requirements of NOGRRxxx. The underlying data structures will be developed as part of an internal ERCOT project to support this report and other related reporting needs. The predecessor project is expected to cost $300k to $400k and take 6 to 12 months to complete. Upon completion, the NOGRRxxx project can begin.