## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Retail Market Subcommittee
11/01/2016

## Slide 2
Agenda
Flight 1016 Schedule
Flight 1016 Summary
Flight 1016 Adhoc Schedule
Flight 1016 Adhoc Summary
Questions

## Slide 3: Flight 1016 Schedule
Flight 1016 signup began 09/07/16
Flight 1016 signup deadline was 09/14/16 (Adhoc, 10/21/16 for Current MPs Only, subject to Flight Administrator and TDSPs’ Approval)
Connectivity testing began 09/20/16
Day 1 transactions began 10/10/16
Flight 1016 was scheduled to conclude on 10/21/16 (Contingency/Adhoc Period until 11/18/16)
Simulated (SIM) Dates were not used in Flight 1016
Retail Market Subcommittee
11/01/16

## Slide 4: Flight 1016 Summary
As of 10/28/2016 Flight 1016 is 98.21% complete
3 New CRs are testing
1 Existing CR is testing for additional territories
1171 tasks were scheduled including connectivity
Retail Market Subcommittee
11/01/16

## Slide 5: Flight 1016 Adhoc Schedule
Adhoc signup deadline was 10/21/16
Adhoc connectivity testing began 10/24/16
Adhoc testing begins no later than 11/07/16
All scripts to be completed by 11/18/16
Retail Market Subcommittee
11/01/16

## Slide 6: Flight 1016 Adhoc Summary
Adhoc testing is 91.02% complete
3 Existing CRs are testing for Service Provider change
256 tasks were scheduled including connectivity
Retail Market Subcommittee
11/01/16

## Slide 7: Flight 1016
Questions?
Retail Market Subcommittee
11/01/16