## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas Set Working Group
11/30/2016

## Slide 2
Agenda
Flight 1016 Summary
Flight 1016 Adhoc Summary
Flight 0217 Schedule
Flight 0217 Adhoc Schedule
Questions

## Slide 3: Flight 1016 Summary
Flight 1016 is 100% complete
3 New CRs successfully completed testing
1 Existing CR successfully completed testing for additional territories
1171 tasks were completed including connectivity
Texas Set Working Group
11/30/16

## Slide 4: Flight 1016 Adhoc Summary
3 Existing CRs successfully tested for Service Provider change
256 tasks were completed including connectivity
Texas Set Working Group
11/30/16

## Slide 5: Flight 0217 Schedule
Initial Flight 0217 Market Notice to be sent 12/14/2016
Flight 0217 signup begins 01/11/2017
Flight 0217 signup deadline is 01/18/17
Connectivity testing begins 01/24/17
Day 1 transactions begin 02/13/17
Flight 0217 is scheduled to conclude on 02/24/17 (Contingency/Adhoc Period until 04/07/17)
Texas Set Working Group
11/30/16

## Slide 6: Flight 0217 Adhoc Schedule
Adhoc signup deadline is 02/24/17
Adhoc connectivity testing begins 02/27/17
Adhoc testing begins no later than 03/10/17
All scripts to be completed by 04/07/17
Texas Set Working Group
11/30/16

## Slide 7: Questions
Questions?
Texas Set Working Group
11/30/16