| PGRR Number | 052 | PGRR Title | Stability Assessment for Interconnecting Generation |
| --- | --- | --- | --- |
| Impact Analysis Date |  | January 4, 2017 |  |
| Estimated Cost/Budgetary Impact |  | Between $20k and $30k Annual Recurring Operations and Maintenance (O&M) Budget Cost: $130k – $140k (See ERCOT Staffing Impacts) |  |
| Estimated Time Requirements |  | The timeline for implementing this Planning Guide Revision Request (PGRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 3 to 6 months |  |
| ERCOT Staffing Impacts (across all areas) |  | There will be ongoing operational impacts across the following ERCOT departments totaling 1.45 Full-Time Employees (FTEs) to support this PGRR: - Operations Support (0.25 FTE Effort) - Transmission Planning (1.2 FTE Effort) ERCOT has assessed its ability to absorb the ongoing efforts of this PGRR with current staff and concluded the need for one additional FTE: - Operations Support - department is able to absorb the effort and will not require additional staff. - Transmission Planning - department requires one additional FTE to support the effort which includes four stability assessments annually: - 160 hours for dynamic model update and case preparation times four studies annually = 640 hours - 320 hours for stability assessment times (including GTC development and update if needed) four studies annually = 1280 hours - 80 hours for report preparation and posting times four studies annually = 320 hours |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Generation Interconnection of Change Request (GINR) - Market Information System (MIS) |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | ERCOT will update grid operations and practices to implement this PGRR. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Not applicable. Impact on Other Projects: Not applicable.

Comments

None.